# 01_Product_Roadmap

# Product Roadmap

HISN — Financial Crime Decision Operating System Version: 3.0 | Date: October 2026 Owner: Chief Technology Officer Classification: Confidential | Status: Framework

## Document Control

| Field | Value |
| --- | --- |
| Document Title | Product Roadmap |
| Version | 3.0 |
| Date | October 2026 |
| Owner | CTO |
| Classification | Confidential |
| Status | Framework |
| Basis of Preparation | Repository architecture, engineering plan |
| Limitations | All timelines are SCENARIO. Delivery depends on funding. |
| Provenance Taxonomy | ACTUAL / EXTERNAL FACT / MANAGEMENT ASSUMPTION / DERIVED / SCENARIO / UNKNOWN |

## 1. Purpose

This Roadmap describes the intended product evolution for HISN FCDOS over 18 months post-raise.

All timelines and milestones are SCENARIO. Delivery depends on funding completion, hiring, and customer feedback.

## 2. Current State

| Component | Status | Classification |
| --- | --- | --- |
| Canonical Decision Runtime | Built | ACTUAL |
| Six engines (AML, Fraud, Sanctions, KYC, KYB, Graph) | Built | ACTUAL |
| Decision DNA + Evidence + Audit | Built | ACTUAL |
| Multi-tenant RLS | Built | ACTUAL |
| API Layer | Built | ACTUAL |
| Frontend (Next.js) | Built | ACTUAL |

## 3. Roadmap by Quarter (Post-Raise)

### Q1 — Foundation Hardening (Months 1–3)

| Initiative | Owner | Status |
| --- | --- | --- |
| M2 Resilience (backup, DR, RPO/RTO) | CTO | PLANNED |
| Observability stack | CTO | PLANNED |
| Independent PenTest | CISO | PLANNED |
| Security certification prep | CISO | PLANNED |

### Q2 — Enterprise Readiness (Months 4–6)

| Initiative | Owner | Status |
| --- | --- | --- |
| M3 Identity + Screening activation | CTO | PLANNED |
| Browser E2E authenticated | CTO | PLANNED |
| SIEM integration | CISO | PLANNED |
| First bank POC start | CRO | PLANNED |

### Q3 — Commercial Validation (Months 7–9)

| Initiative | Owner | Status |
| --- | --- | --- |
| Bank POC completion | CRO | PLANNED |
| Reference customer | CRO | PLANNED |
| Series A readiness | CEO | PLANNED |

### Q4 — Scale (Months 10–12)

| Initiative | Owner | Status |
| --- | --- | --- |
| Multi-region deployment | CTO | PLANNED |
| Partner integrations | CRO | PLANNED |
| Advanced modules | CTO | PLANNED |

## 4. Key Dependencies

| Dependency | Impact if Delayed |
| --- | --- |
| Funding close | All timelines |
| Security certification | Sales enablement |
| Hiring (CTO, engineers) | Product velocity |
| First customer pilot | Commercial validation |

## 5. Milestone Exit Criteria

| Milestone | Exit Criteria |
| --- | --- |
| M2 Resilience | DR test passed; backup verified |
| M3 Identity Activation | Identity foundation in production |
| Bank POC | Documented POC with success metrics |
| Reference Customer | Signed paid contract |
| Series A Ready | ARR > SAR 4M (SCENARIO) |

## 6. Open Items

| ID | Item | Priority |
| --- | --- | --- |
| O-001 | No production deployment yet | CRITICAL |
| O-002 | No customer feedback loop | CRITICAL |
| O-003 | All timelines unfunded | HIGH |

## 7. Disclaimer

This Roadmap is prepared for planning purposes. All timelines are SCENARIO. Actual delivery depends on funding, hiring, and market conditions.

HISN FCDOS — Where Trust Begins. Confidential — Not for Distribution