# HISN Assurance Execution Runbook — 2026-08-31

Document ID: HISN-ASSURANCE-RUNBOOK-2026-08-31
Status: Active execution procedure
Purpose: Convert the Assurance Roadmap into reproducible evidence collection and gate-closure steps for Security, Production Readiness, and Pilot E2E.

## Principle

A gate closes only when the required artifact exists. A code change, passing test, or document alone does not close a production, security, or customer-acceptance gate.

## Phase 0 — Freeze evidence identity

Record the exact release commit before each evidence run:

git fetch origin --prune
git rev-parse HEAD
git rev-parse origin/main
git status --short --branch

The local and target-environment commit must be recorded in every evidence artifact.

## Phase A — Security Assurance

### A1. Existing executable controls

Run the relevant security suites:

python -m pytest -q \
  tests/test_blackbox_auth.py \
  tests/test_blackbox_jwt.py \
  tests/test_runtime_authorization.py \
  tests/test_tenant_rls.py \
  tests/test_gate08_authorization.py \
  tests/test_gate08_sensitive_api_auth.py \
  tests/test_gate09_provider_truthfulness.py \
  tests/test_security_fuzz.py \
  tests/test_security_headers.py \
  tests/test_security_json.py \
  tests/test_security_sql_injection.py \
  tests/test_gate10_security.py

### A2. Dependency and image evidence

Where the tools are available in the assessment environment, retain versioned output from:

python -m pip install --upgrade pip-audit
pip-audit -r requirements.txt

For the exact application image, retain the output of one approved container scanner available in the environment, for example:

trivy image --severity HIGH,CRITICAL --ignore-unfixed hisn-platform-updated-app

or the organization’s approved equivalent. If the scanner is unavailable, record that as OPEN; do not claim a clean scan.

### A3. Secret/configuration review

Review environment and repository configuration without publishing secret values. Confirm:

- secrets are supplied through environment/secret management;

- no credentials or private keys are committed;

- production configuration differs from local development where required;

- logs do not expose secrets.

The repository collector scripts/assurance/local_assurance_evidence.py provides a heuristic secret-pattern check only; it is not a substitute for a dedicated secret scanner.

### A4. Independent assessment

For bank-grade assurance, an independent reviewer should test authenticated/unauthenticated attack paths, authorization bypass, tenant isolation, injection, sensitive data exposure, dependency/container exposure, and deployment configuration.

Gate A closes only when: no unresolved critical security findings remain, high findings have an accepted remediation/closure decision, dependency/image results are recorded, configuration/secrets review is recorded, and independent review evidence is attached where required.

## Phase B — Production Readiness

### B1. Local engineering evidence

python scripts/assurance/local_assurance_evidence.py

Retain the generated JSON artifact under artifacts/assurance/. Do not commit environment secrets or raw database dumps.

### B2. Clean database migration

read -s HISN_DB_PASSWORD
export HISN_DISPOSABLE_DATABASE_URL="postgresql://hisn:${HISN_DB_PASSWORD}@127.0.0.1:5432/postgres"
python scripts/assurance/disposable_database_rehearsal.py
unset HISN_DB_PASSWORD HISN_DISPOSABLE_DATABASE_URL

The rehearsal must end with Disposable clean-database migration rehearsal: PASS and record the canonical migration chain and schema invariants.

### B3. Local exact-commit build/startup

docker compose build --pull
docker compose up -d
curl -fsS http://127.0.0.1:8000/health

This is local build evidence only.

### B4. Runtime proof

docker compose exec -T app python -c "from src.bootstrap.container import create_engine_registry; r=create_engine_registry(); print(r.list()); print(len(r.list()))"
python -m pytest -q tests/test_e2e_transparent_golden_path.py

### B5. Backup / restore rehearsal

Run only against a disposable PostgreSQL server/database:

read -s HISN_DB_PASSWORD
export HISN_DISPOSABLE_DATABASE_URL="postgresql://hisn:${HISN_DB_PASSWORD}@127.0.0.1:5432/postgres"
python scripts/assurance/backup_restore_rehearsal.py
unset HISN_DB_PASSWORD HISN_DISPOSABLE_DATABASE_URL

Expected terminal proof includes:

Creating PostgreSQL custom-format backup...
Restoring backup into clean disposable database...
Backup artifact SHA256: <hex>
Disposable backup/restore rehearsal: PASS
Removed disposable databases: ...

This proves backup/restore mechanics and data integrity for the rehearsed database shape. It does not prove cloud-provider retention, PITR, encryption-at-rest policy, or service-level RPO/RTO.

### B6. Database rollback rehearsal

read -s HISN_DB_PASSWORD
export HISN_DISPOSABLE_DATABASE_URL="postgresql://hisn:${HISN_DB_PASSWORD}@127.0.0.1:5432/postgres"
python scripts/assurance/rollback_rehearsal.py
unset HISN_DB_PASSWORD HISN_DISPOSABLE_DATABASE_URL

Expected terminal proof includes:

Known-good backup SHA256: <hex>
Disposable rollback rehearsal: PASS
NOTE: This proves database-state recovery only; application artifact rollback still requires target deployment evidence.

### B7. Target environment evidence

Use the canonical target collector newly added to the platform repository:

export HISN_TARGET_BASE_URL="https://<target-host>"
export HISN_EXPECTED_VERSION="10.0.1"
export HISN_EXPECTED_RELEASE_SHA="$(git rev-parse HEAD)"
python scripts/assurance/target_environment_evidence.py
unset HISN_TARGET_BASE_URL HISN_EXPECTED_VERSION HISN_EXPECTED_RELEASE_SHA

The collector records target /health, public entrypoint, login entrypoint, security headers, observed version, and an explicit provenance limitation. It never emits credentials. A successful HTTP run is target evidence, not a regulatory or independent audit certification.

### B8. Target deployment provenance

Do not infer the deployed commit from a generic website response. Retain the deployment platform’s deployment ID, commit SHA, timestamp, URL, and build/deploy result. If the platform cannot expose exact commit provenance, mark the provenance control OPEN rather than guessing.

### B9. Target observability and recovery

Retain target logs/metrics/traces for one controlled decision run and record:

- deployment identifier and commit;

- request/correlation identifier;

- decision ID;

- engine set actually executed;

- evidence/audit identifiers;

- error behavior for a controlled failure;

- recovery/restore test reference.

### B10. Production readiness closure

Gate B closes only when the same canonical artifact is shown to build/deploy in the target environment, target health passes, target observability exists, recovery evidence exists, application artifact rollback is rehearsed or otherwise evidenced, and the target commit provenance is exact.

## Phase C — Pilot E2E Acceptance

### C1. Frontend automated contract

The canonical frontend repository defines the browser test runner as npm run browser:e2e, and the Playwright configuration accepts HISN_E2E_BASE_URL. The current pilot suite is e2e/pilot-golden.spec.ts.

### C2. Target browser execution

From Abdo-Tec/hisn-frontend:

git pull --ff-only origin main
npm ci
npm run verify
HISN_E2E_BASE_URL="https://<target-frontend-host>" \
HISN_E2E_USERNAME="<pilot-user>" \
HISN_E2E_PASSWORD='<pilot-password>' \
npx playwright test e2e/pilot-golden.spec.ts --project=chromium

Do not commit or paste the username/password into Git. The target browser suite contains unauthenticated protection checks plus authenticated navigation, shell actions, logout, and Golden Path surface checks.

### C3. Pilot evidence capture

For each controlled scenario retain:

- scenario ID;

- test data/reference;

- expected control objective;

- observed decision_id;

- engine outcomes;

- Evidence/DNA/Lifecycle/Case/Audit/Integrity references;

- exact target URL;

- exact backend + frontend commit SHAs;

- screenshot/video/Playwright report where useful;

- reviewer/date;

- exceptions and residual limitations.

### C4. Browser/API reconciliation

A browser pass is not sufficient unless the visible values reconcile to the canonical platform API. For one controlled decision, record:

Frontend decision_id == Backend decision_id
Frontend engine set == Backend engines_used
Frontend decision == Backend decision/action
Frontend evidence references == Backend evidence references
Frontend audit/integrity references == Backend lineage

Any mismatch is a release-blocking defect until resolved.

### C5. Pilot gate closure

Gate C closes only when the required target scenarios pass in the browser, the UI/API values reconcile, lineage is preserved, and a reviewer accepts the evidence package.

## CI handling for 2026-08-31

CI is intentionally not being reclassified or forced green today. Any GitHub Actions billing/spending restriction remains OPEN / EXTERNAL until the account restriction is resolved and a fresh run is observed.

## Final evidence package

01_CURRENT_TRUTH_INDEX
02_TE_VR
03_SECURITY_ASSURANCE_REGISTER
04_PRODUCTION_READINESS_REGISTER
05_PILOT_E2E_ACCEPTANCE_REGISTER
06_LOCAL_ASSURANCE_EVIDENCE_ARTIFACTS
07_DEPLOYMENT_AND_RELEASE_PROVENANCE
08_SECURITY_ASSESSMENT
09_BACKUP_RESTORE_AND_ROLLBACK_EVIDENCE
10_TARGET_ENVIRONMENT_EVIDENCE
11_BROWSER_PILOT_ACCEPTANCE
12_CI_RELEASE_EVIDENCE

## Gate terminology

Use only these states:

- VERIFIED — evidence exists and is reproducible.

- PARTIAL — some required evidence exists, but a closure condition remains.

- OPEN — required evidence is absent.

- BLOCKED — execution is prevented by an external dependency; this must not be described as a code defect without supporting evidence.

## Non-claims

Completion of this runbook does not by itself imply regulatory approval, SAMA/CMA certification, penetration-test certification, independent audit opinion, or customer acceptance unless those specific artifacts exist and are dated.