# HISN Gate 8 — Supply Chain Security Closeout

Date: 2026-09-25 02:59:56 +0300

## Decision

GATE 8 — CLOSED

## Scope

Container supply-chain vulnerabilities affecting the HISN runtime image.

## Original finding

The previous Debian Python 3.12.14 slim Trixie base produced:

- HIGH: 44

- CRITICAL: 0

The findings were associated with OS-level packages in the previous base image.

## Final runtime

Runtime image:

cgr.dev/chainguard/python@sha256:f23c2b7cd3d6b18aed6ad6e1099d79668ff62ba49078e81bb558e5a1c7581fd8

Builder image:

cgr.dev/chainguard/python@sha256:e55c66e1405ff03cf60c56c8c11bba46a272796ace158cd913dad5998caaf58a

Final local image:

hisn-gate8-zero:final-20260925

Final image ID:

sha256:1826c4260d04f59d52d71393b0db796a5dd4f59f109e85825a8edace3bb681a7

## Runtime security properties

- Python: 3.14.7

- Architecture: linux/amd64

- Runtime UID: 65532

- Runtime is non-root

- Runtime uses an isolated virtual environment

- No undeclared Python packages are present

## Dependency integrity

- Locked runtime packages: 45

- Installed runtime packages: 45

- Extra packages: 0

- Missing packages: 0

- Hash-locked installation: PASS

The following HIGH findings discovered during final validation were eliminated from the runtime:

- GHSA-6v7p-g79w-8964 — msgpack 1.1.2

- CVE-2025-47273 — setuptools 70.3.0

Final runtime validation confirmed:

- msgpack: absent

- setuptools: absent

## Final vulnerability result

Trivy policy:

- HIGH: 0

- CRITICAL: 0

- ignore-unfixed: false

- fail-closed: true

Final Trivy scan: PASS

## Automated verification

- Gate 8 security contract: PASS

- Full regression: PASS

- Tests passed: 575

- Tests skipped: 7

- Diff check: PASS

## Application compatibility

Application imports completed successfully using the final runtime image with a test-only JWT secret supplied externally.

The JWT secret is not embedded in the image or repository.

## Repository changes

The following files constitute the Gate 8 closeout:

- Dockerfile

- requirements-runtime.txt

- requirements-runtime.lock

- docker-entrypoint.py

- tests/test_gate06_configuration.py

- tests/security/gate8_vulnerability_contract.json

- tests/security/test_gate8_supply_chain.py

- scripts/security/gate8_trivy_zero.sh

- this closeout report

Unrelated working-tree changes are intentionally excluded from the Gate 8 commit.

## Baseline

Repository baseline before Gate 8 closeout:

1c06fee3bf4441edca856e770226c3aa8914d0b9

## Final decision

The final HISN runtime image passed the defined Gate 8 policy with zero HIGH and zero CRITICAL vulnerabilities, passed the Gate 8 fail-closed security contract, and passed the full application regression suite.

GATE 8 — CLOSED