# HISN — Gate 8 Zero-Vulnerability Remediation

Date: 2026-09-25
Repository: Abdo-Tec/hisn-platform
Gate: 8 — Container / OS supply-chain vulnerability closure
Status: CLOSED

## Final security result

The final HISN runtime image was built, scanned, and verified locally under a fail-closed Gate 8 policy.

- Trivy HIGH: 0

- Trivy CRITICAL: 0

- --ignore-unfixed=false

- Gate 8 security contract: PASS

- Full regression: 575 passed, 7 skipped

- Runtime UID: 65532

- Runtime: Python 3.14.7, linux/amd64

- Locked runtime packages: 45

- Installed runtime packages: 45

- Extra packages: 0

- Missing packages: 0

## Baseline and remediation

The previous Debian Python 3.12.14 slim Trixie base produced:

- HIGH: 44

- CRITICAL: 0

Those findings were associated with OS-level packages in the previous base.

The final runtime now uses immutable Chainguard Python digests:

Runtime: cgr.dev/chainguard/python@sha256:f23c2b7cd3d6b18aed6ad6e1099d79668ff62ba49078e81bb558e5a1c7581fd8

Builder: cgr.dev/chainguard/python@sha256:e55c66e1405ff03cf60c56c8c11bba46a272796ace158cd913dad5998caaf58a

## Dependency integrity

The runtime is installed from requirements-runtime.lock with SHA-256 hash enforcement.

During final validation two additional HIGH findings were discovered and eliminated from the runtime:

- GHSA-6v7p-g79w-8964 — msgpack 1.1.2

- CVE-2025-47273 — setuptools 70.3.0

Final runtime verification confirmed:

- msgpack: absent

- setuptools: absent

- no undeclared runtime packages

## Runtime security properties

- Final runtime is non-root.

- Runtime UID is 65532.

- Python dependencies live in an isolated virtual environment.

- The JWT secret used for runtime smoke testing was supplied externally and was not embedded in the image or repository.

- The previous shell entrypoint was replaced with the canonical Python entrypoint required by the minimal runtime image.

## Regression evidence

The final local verification completed with:

- build: PASS

- application imports: PASS

- non-root check: PASS

- exact runtime package set: PASS

- Trivy HIGH/CRITICAL zero gate: PASS

- Gate 8 contract: PASS

- full regression: 575 passed / 7 skipped

- diff check: PASS

## Repository state

Gate 8 closeout commit:

4d0ab55fedbdb1f2475ba2e3c66520c3a5363217

Official Gate 8 tag:

gate8-closed-2026-09-25

The canonical closeout evidence is:

docs/security/GATE-8-SUPPLY-CHAIN-CLOSEOUT-2026-09-25.md

This document supersedes the earlier Gate 8 draft report that stated the gate was not yet closed.

## Final decision

GATE 8 — CLOSED

The final HISN runtime image passed the defined security policy with zero HIGH and zero CRITICAL vulnerabilities and passed the application regression suite.