# HISN CISO Control Position — Final

Date: 2026-10-06
Current main: 06082b25181c2a0dadc1503b08e6ecfd4d51a964 (documentation-only on validated runtime baseline 10b770e4a488965a8dddca8a6ad6ab6abc6c7819)
Production: d056ed42-8094-43ea-a044-a6fb55bc66dc — SUCCESS
Control posture: Evidence-bound; no fabricated PASS.

## Closed (evidence-bound)

| ID | Evidence |
| --- | --- |
| P0-01 | Public PostgreSQL exposure eliminated; production database remains private-network only. |
| P0-03 | AML-59 + Exact-Head + GitGuardian SUCCESS; validated runtime baseline; documentation-only post-closure deployment SUCCESS. |
| P0-05 | SoD / wildcard authority removal deployed and runtime-enforced. |

## Pending human action

| ID | Owner | Action | Deadline |
| --- | --- | --- | --- |
| P0-08 | CTO | Apply GitHub branch protection in UI across the canonical repositories, then retain live API verification. | 24 hours |

P0-08 status is PENDING-HUMAN-ACTION, not PARTIAL. The control design, required checks, verification method, and evidence receipt procedure are complete; the connector cannot perform the required GitHub administration mutation.

## Accepted with owner + trigger + deadline

| ID | Owner | Trigger | Deadline |
| --- | --- | --- | --- |
| P0-02 | CTO | Railway 2FA session for primary PostgreSQL credential rotation | 14 days |
| P0-04 | CTO | First two-tenant paying customer; complete live tenant-isolation proof | T+30 onboarding |
| P0-06 | CISO office | IdP vendor selection and production enrollment evidence | Q1 2027 |
| P0-07 | CISO office | KMS/HSM vendor selection and production key-management evidence | Q1 2027 |
| P0-10 | CISO office | SIEM vendor selection and delivery/IR evidence | Q1 2027 |
| P0-11 | CTO | Full restore drill under Architecture Bible M2 #15 | Q4 2026 |

## External handoffs

| ID | Owner | Due |
| --- | --- | --- |
| P0-09 | Legal + DPO | Before first regulated customer |
| P0-12 | Procurement + CISO | Before first regulated customer |

## Open finding (not P0)

| ID | Owner | Status |
| --- | --- | --- |
| GATE8-CI-CTRL-01 | CTO → GitHub | External GitHub Actions control-plane finding |

## Auditor statement

Not a pass. Not a fail. A certified control position. Every item has an owner, trigger, deadline, and evidence-to-date. No silent gaps. No fabricated PASS.

## Human approval

CISO (acting): Pending human signature
Witness / CTO: Pending human signature
Issued by: Evidence-control workflow; no fictitious signature applied.