# HISN Security and Encryption Roadmap

## Status

Canonical baseline — phased implementation.

## Security priority order

Security controls are implemented in dependency order. Encryption is not used to compensate for weak authorization or unclear ownership boundaries.

### P0 — Boundary and access control

- canonical domain ownership;

- tenant context and tenant isolation;

- authentication and session security;

- least-privilege authorization;

- domain/action/resource permissions;

- separation of duties;

- privileged-access auditing;

- security-event audit trail.

### P1 — Cryptographic baseline

- TLS for all network paths;

- encryption at rest for production data stores;

- centralized secrets management;

- key rotation policy;

- cryptographic configuration inventory;

- backup encryption.

### P2 — Sensitive-data protection

Prioritize highly restricted domains first:

- PEP

- Sanctions

- Case Management

- Evidence

- Decision

- Audit

- SAR

Apply field-level encryption or tokenization only where threat modeling and operational requirements justify it. Avoid indiscriminate application-level encryption that prevents legitimate query, indexing, retention, or forensic operations.

### P3 — Enterprise cryptographic isolation

- tenant-aware key hierarchy;

- customer-managed keys where contractually required;

- HSM/KMS integration;

- key access separation from application operators;

- cryptographic audit events;

- controlled key rotation and re-encryption procedures.

## Data classification

| Classification | Examples | Baseline |
| --- | --- | --- |
| Public | public product metadata | integrity controls |
| Internal | operational metadata | access control |
| Confidential | executive/business information | encryption + least privilege |
| Restricted | KYC, KYB, AML, Fraud | encryption at rest + strict authorization |
| Highly Restricted | PEP, Sanctions, Case, Evidence, Decision, Audit, SAR | strongest authorization + encryption + immutable audit |

## Key management principles

- Application code must not contain long-lived cryptographic keys.

- Secrets are not committed to source control.

- Key material and encrypted data must have separated administrative privileges.

- Rotation must be designed before production encryption is enabled.

- Loss of a key must not silently destroy required regulatory evidence; recovery procedures are mandatory.

- Cryptographic controls must be observable and auditable.

## SaaS requirements

Tenant isolation is an authorization and data-boundary requirement before it is a cryptographic requirement. Shared infrastructure must not create implicit cross-tenant access.

For enterprise tenants requiring stronger isolation, the architecture must permit dedicated data stores, dedicated cryptographic keys, and eventually customer-managed keys without changing business-domain ownership.

## AI boundary

AI/ML may generate risk signals, prioritization, anomaly indicators, or explanations. It cannot bypass authorization, alter audit history, or exercise independent regulatory decision authority.

## Acceptance gate

A security control is production-ready only when it has:

- an explicit owner;

- threat model or risk rationale;

- failure mode defined;

- operational recovery procedure;

- audit evidence;

- automated tests where practical;

- documented key/secret lifecycle;

- CI validation where enforceable.