# HISN — Workforce IAM Authority Reconciliation

## Principal / Actor / Session / Authorization Evidence Gate

Status: IAM-01 CLOSED / IAM-03 CANONICALIZED / IAM-04 IN PROGRESS
Date: 2026-09-20
Scope: Workforce identity, authorization, approvals, audit attribution, and runtime actor semantics.

## 1. Finding

HISN already has a working workforce authentication and authorization path.

The current runtime representation is:

JWT
 ↓
get_current_principal()
 ↓
Principal(user_id, tenant_id, role)
 ↓
authorization runtime
 ↓
protected API / approval / audit

Therefore the system does not have a missing-IAM problem.

The architectural problem is contract normalization: actor identity, principal identity, session identity, service identity, approvals, audit, and domain-event attribution do not yet share one canonical typed authority.

## 2. Current Runtime Evidence

### Authentication

src/infrastructure/auth.py resolves a live workforce principal from JWT claims and re-validates the user/tenant against the database.

The runtime principal is:

@dataclass(frozen=True)
class Principal:
    user_id: str
    tenant_id: UUID
    role: str

### Authorization

Canonical runtime authorization is under:

src/platform/security/authorization/runtime.py

It enforces tenant/domain/role/permission semantics against the runtime principal.

### Approval

src/platform/governance/approval.py

uses the runtime principal and stores maker/checker attribution. Self-approval is prevented.

### Audit

Multiple audit surfaces currently represent actor identity differently:

- core audit uses actor: str;

- security audit uses actor_id: str;

- some platform audit paths use a fixed system actor.

This is evidence of an actor-authority normalization gap, not evidence that audit is absent.

### Design authority

ADR-015A and ADR-016 define stronger target semantics including principal identity, session identity, tenant, role/permission context, action/resource, and assurance level.

These ADRs are design-only and do not authorize a runtime rewrite by themselves.

## 3. Principal vs Party Boundary

These identities must remain distinct:

PartyId
  = customer / legal / identity-domain subject

PrincipalId
  = workforce actor authorized to operate HISN

ServiceIdentity
  = non-human runtime actor

AccountId / CustomerId / LegalEntityId
  = domain-specific legacy or financial identifiers

A workforce user_id must not be converted to PartyId merely to obtain a common UUID type.

## 4. Runtime Gaps

### G-1 — No single canonical typed PrincipalId

Design material refers to PrincipalId, but the live runtime principally carries user_id: str.

### G-2 — Session identity is not one canonical runtime contract

ADR-015A/016 define session semantics, but the current runtime principal contract does not expose a canonical session identifier.

### G-3 — Actor attribution is fragmented

Audit/event surfaces use different actor representations, including human and system strings.

### G-4 — Service identity is not normalized with human actor identity

System-generated actions require explicit provenance distinct from human workforce actions.

### G-5 — Production database identity type is now verified

Static source definitions remain inconsistent:

- database/schema/00-foundation/018_user_identity.sql declares hisn.users.id SERIAL PRIMARY KEY.

- scripts/ensure_runtime_schema.py contains a UUID-based compatibility definition for users.id.

Direct read-only metadata inspection of the live production PostgreSQL database was executed on 2026-09-20 from the running hisn-platform container.

Observed:

hisn.users.id        = uuid / gen_random_uuid()
hisn.users.tenant_id = uuid
hisn.users.active    = boolean / true

Evidence record:

docs/architecture/WORKFORCE_IAM_LIVE_SCHEMA_EVIDENCE_2026-09-20.md

Therefore the current production persistence authority for IAM-01 is UUID-based.

This closes the live-schema uncertainty. It does not authorize rewriting the conflicting source definitions or changing the production schema as part of IAM normalization.

## 5. Required Canonical Runtime Contract

The intended target is a small cross-cutting contract, not a large IAM rewrite:

PrincipalContext
├── principal_id
├── principal_type   HUMAN | SERVICE
├── tenant_id
├── role(s)
├── permission context
├── session_id       optional for service actors
├── assurance_level
└── authentication_context

Rules:

- PartyId is never substituted for PrincipalId.

- Human and service actors remain distinguishable.

- Authorization receives the same principal context that audit records.

- Approval records reference the canonical actor identity.

- Domain events carry canonical actor attribution when the event semantics require an actor.

- Session identity is not fabricated for non-interactive service actions.

- Existing user_id storage is preserved until persistence authority is proven.

## 6. Gate Order

No source-code migration is authorized until the following evidence is closed:

### Gate IAM-01 — Live schema evidence — CLOSED

Direct read-only inspection of the production PostgreSQL catalog confirmed:

hisn.users.id        = uuid
hisn.users.tenant_id = uuid

Evidence:

docs/architecture/WORKFORCE_IAM_LIVE_SCHEMA_EVIDENCE_2026-09-20.md

### Gate IAM-02 — Consumer inventory

Prove all runtime consumers of Principal.user_id, audit actor fields, approval maker/checker fields, and domain-event actor fields.

### Gate IAM-03 — Contract design

Define one canonical principal/actor contract with explicit compatibility adapters where existing persistence cannot move atomically.

### Gate IAM-04 — Regression

Add focused contract tests for:

- authentication → principal;

- authorization → principal;

- approval → maker/checker;

- audit → actor;

- event → actor;

- tenant isolation;

- human/service distinction.

### Gate IAM-05 — Deployment proof

Run the full regression suite and verify Railway deployment SUCCESS with canonical startup/schema reconciliation.

## 7. Non-Goals

This gate does not authorize:

- changing hisn.users.id from integer to UUID;

- introducing Party runtime;

- global replacement of CustomerId;

- changing JWT storage semantics;

- adding an MFA provider;

- introducing microservices;

- moving authorization folders for aesthetic reasons.

## 8. Decision

Current state: WORKING IAM RUNTIME + CONTRACT FRAGMENTATION.

Correct next move: close IAM-01 with direct runtime database metadata evidence, then normalize the principal/actor contract with a bounded migration and regression gate.

IAM-01 is now CLOSED / VERIFIED. The live workforce identifier type is confirmed as UUID in production.

The next authorized step is IAM-04 focused contract/security testing, followed by an adapter-first IAM-05 runtime adoption.

## 7. Implementation Amendment — 2026-09-20

The earlier reconciliation target that described a separate PrincipalContext adapter is superseded by the IAM-03 implementation reconciliation.

The canonical runtime object is Principal under src/core/contracts/identity/workforce_principal.py.

Principal.user_id    = PrincipalId(UUID)
Principal.tenant_id  = UUID
Principal.role       = effective role
PrincipalType        = HUMAN | SERVICE

src/platform/security/authorization/runtime.py consumes this contract and no longer defines its own Principal class.

The remaining gaps are:

IAM-04  focused contract/security execution evidence
IAM-05  bounded adoption across actor/audit consumers
service-identity authority
session/assurance canonical runtime authority
actor normalization across audit/event surfaces

SR-01 is separately governed by docs/architecture/SCHEMA_SOURCE_RECONCILIATION_2026-09-20.md and is not conflated with IAM runtime ownership.