# HISN FCDOS — Five-Track CTO / CISO Closure Plan

Assessment date: 2026-10-10
Branch baseline inspected: main@8070dd36a0ed0af0bf34ca1731a987722e36100c
Status: IN PROGRESS — review/verification evidence required; no regulatory approval or production admission is inferred.

## Purpose and acceptance model

This plan ties the five execution requests to a single evidence-driven closure standard. Every track must name an owner, source of truth, exact implementation boundary, reproducible test/artifact, and independent/operational acceptance where needed. Evidence must identify the tested commit and deployment; tests from a different commit do not close the current commit.

Evidence ladder: - Specified: contract/requirement exists in controlled documentation. - Implemented: implementation is linked to that requirement. - Engineering-tested: exact implementation passed named tests on an identified commit. - Operationally verified: target-environment control was exercised and the evidence retained. - Independently assured: qualified independent review/penetration/restoration/assessment evidence exists. - Customer / regulator accepted: a named, attributable acceptance exists where required.

These states are not interchangeable.

## Track 1 — Decision lifecycle truth

Authority: src/api/evaluate.py, src/core/runtime/engine.py, src/platform/decision/lifecycle.py, src/core/decision_dna/store.py, src/core/decision_dna/details.py.

Current evidence: existing Gate 04 tests assert the persisted DNA row, tenant/transaction/decision IDs, audit event order, chain validity, detail readback, correlation, replay protection, and tenant read isolation. The canonical Golden Path tests the source adapter path through runtime and persistence.

Actions: run the canonical test command on this branch after changes; retain the full terminal artifact and exact HEAD; keep the lifecycle trace synchronized with code; ensure current HEAD has no duplicate Decision DNA writer. Manual CSV import remains import-only and must not be represented as a decisioning path.

Closure artifact: exact-head full regression + Gate 04 + Golden Path output; DB-backed test identifiers; zero unexplained failures/skips.

State: implementation/test anchors exist; exact-head execution remains to be proven in CI/current terminal.

## Track 2 — Clause-level regulatory traceability

Authority: Architecture Bible official-source registry and regulatory domain model; Platform owns executable policy, decision binding, persistence and readback.

Actions: identify the exact official instrument/version/article/paragraph and effective dates; record sector/entity/license applicability; map requirement -> control objective -> HISN capability -> policy -> actual scenario/version -> evidence/test. Do not translate R-code aliases or scenario presence into a claim of legal compliance. Do not accept legal basis authored by the browser.

Acceptance: each decision’s regulatory lineage is server-resolved, applicable and effective at decision time; source/version metadata persists immutably; tests prove positive mapping and fail-safe treatment of unknown, superseded, or inapplicable references.

State: schema and Decision DNA fields exist; complete source-backed resolution for live POST /api/evaluate is not yet proven.

## Track 3 — Investigator journey

Authority: Platform decision/details/case/audit contracts; frontend is an API consumer only.

Actions: an authenticated Playwright flow submits unique synthetic input; captures POST /api/evaluate; checks the visible decision ID equals the returned ID; loads GET /api/decisions/{id}; verifies transaction, evidence IDs, regulatory basis and audit identifiers belong to that same decision; when escalated, checks case linkage in every view. Add negative-access and tenant-boundary assertions. Case creation is conditional on canonical escalate; other outcomes must not fabricate a case.

Acceptance: browser trace (HAR/trace/screenshot as appropriate) with exact API responses, backend audit verification response, and the tested frontend/backend SHAs. Credential-dependent tests skipped in CI are NOT RUN, not PASS.

State: frontend SDK and screen have the canonical calls and ID-based read pattern; full authenticated cross-surface proof remains open until E2E runs with controlled credentials.

## Track 4 — AML scenario quality and measurement

Authority: src/domains/aml/scenarios/catalog.py, AML_TM_SCENARIO_CATALOG_2026-09-26.md, canonical AML execution/Decision DNA and Golden Path tests.

Actions: preserve one canonical owner per scenario; version scenario, policy, engine/model; list required input fields, sources, lookback window, missing-data/degraded behavior, expected signal, reason code and evidence shape; maintain positive/negative/boundary vectors. Distinguish ACTIVE runtime inventory from validated effectiveness. Build a labeled, representative, privacy-controlled validation cohort and measure precision, recall, false-positive rate, alert rate, calibration where relevant, p50/p95/p99 latency and throughput by scenario/tenant volume. Document thresholds, sample size, label quality, exclusions, drift monitoring and approval. ML signal must not independently author regulatory legal conclusions.

Acceptance: each claimed scenario has deterministic test vectors and observed result; quality metrics have a dated dataset/methodology and independently reviewed thresholds; load profile and latency results are on an identified environment/commit.

State: catalog/runtime and extensive test anchors exist; independently validated detection quality and target-scale performance cannot be inferred from unit tests or ACTIVE labels.

## Track 5 — Operational readiness, security, resilience and acceptance

Evidence required (not satisfied by code presence alone): - Identity & tenant boundary: live cross-tenant read/write denial, RLS + FORCE RLS verification on production schema, privileges and break-glass trail. - Secrets/key management: no secrets in repository/logs, owner-approved rotation, KMS/HSM/encryption evidence appropriate to the deployment. - Vulnerability assurance: current dependency/container scans, remediation dispositions, independent penetration/application assessment. - Monitoring/incident response: production metrics, logs/traces, actionable alerts, incident roles/runbook and exercised escalation. - Backup & recovery: successful backup and restore exercise, measured RPO/RTO, recovery result and approver. - Privacy/data lifecycle: approved data inventory/ROPA/retention/deletion/cross-border assessment where applicable. - Change/release controls: current-head artifact, non-bypassable branch/release admission where available, signed review/rollback evidence. - Customer controls: documented target scope, operational runbook/SLA, user acceptance, open-defect disposition and approved pilot limitations. - Regulatory / independent acceptance: separately attributed legal/compliance review, external assurance and customer/regulator decisions wherever required. Never self-label these as closed.

Acceptance: attach timestamped evidence and responsible person for each control; state not-applicable with rationale where legitimate. Missing evidence remains OPEN / HUMAN ACTION.

State: OPEN until target-environment and independent/customer artifacts are supplied and verified.

## Current disposition

No production deploy, runtime mutation, test credentials, SAMA acceptance, independent penetration test, or customer acceptance was created by this documentation/test change. Merge and deployment remain separate release decisions after CI, review, and required controls pass.