# HISN TSP Acceptance Matrix

Status: MANDATORY TEST CONTRACT
Effective: 2026-10-07
Authority: TSP Control Plane Implementation Contract v1.1

## 1. Definition of Done

A TSP implementation is DONE only when every applicable row below has:

- executable test evidence;

- canonical evidence reference;

- tenant/RLS proof;

- authorization/SoD proof where applicable;

- immutable audit proof for state changes;

- exact commit SHA;

- environment/test command;

- PASS/CONDITIONAL/BLOCKED outcome;

- named owner for any conditional item.

A document or passing unit test alone does not close a production/customer gate.

## 2. Phase DoD

| Phase | Scope | Mandatory tests | Exit |
| --- | --- | --- | --- |
| P0 | Contract freeze | TSP-ARCH-001..008 | PASS only when vocabulary, states, evidence model and handoff schema are frozen |
| P1 | DB/RLS | TSP-RLS-001..036 | PASS only when every table has tenant_id + evidence_id + ENABLE/FORCE RLS + canonical policies |
| P2 | Domain | TSP-DOM-001..024 | PASS only when all canonical entities/lifecycles exist with no duplicate SSOT |
| P3 | Control services | TSP-CTRL-001..032 | PASS only when classification/risk/DD/contract/exit controls fail closed |
| P4 | API/security | TSP-API-001..032 | PASS only when authorization precedes access and all writes audit |
| P5 | Evidence/regulatory access | TSP-EVD-001..024 | PASS only when every control binds to canonical evidence and regulatory access is read-only/scoped/audited |
| P6 | TSP validation | TSP-VAL-001..008 | PASS only when all eight contractual scenarios produce expected state/evidence |
| P7 | Release assurance | TSP-REL-001..016 | PASS only after exact-head full regression, migration verification, security checks and release evidence |

## 3. SAMA Articles 15–40 → Test IDs

| SAMA Article | Control focus | Acceptance Test IDs |
| --- | --- | --- |
| 15 | Policy coverage | TSP-CTRL-001, TSP-EVD-001 |
| 16(a) | Project study / critical activity analysis | TSP-CTRL-002 |
| 16(b) | Risk-register / control impact | TSP-CTRL-003, TSP-CTRL-004 |
| 16(c) | Provider/service selection | TSP-CTRL-005 |
| 16(d) | Due diligence | TSP-CTRL-006, TSP-VAL-004 |
| 16(e) | Concentration risk | TSP-CTRL-007 |
| 16(f) | Board/delegate/committee approval | TSP-API-010, TSP-CTRL-008 |
| 16(g) | Comprehensive agreement | TSP-CTRL-009 |
| 16(h) | Ongoing monitoring | TSP-CTRL-010, TSP-API-021 |
| 16(i) | Renewal | TSP-CTRL-011 |
| 16(j) | Contingency / alternative / internal execution | TSP-CTRL-012, TSP-VAL-008 |
| 17 | Conflict of interest | TSP-CTRL-013 |
| 18(a) | Contract scope | TSP-CTRL-014 |
| 18(b) | Legal status | TSP-CTRL-015 |
| 18(c) | SLA / performance | TSP-CTRL-016, TSP-API-022 |
| 18(d) | Audit / review | TSP-CTRL-017, TSP-EVD-016 |
| 18(e) | BCP | TSP-CTRL-018 |
| 18(f) | Default / cancellation / insolvency | TSP-CTRL-019 |
| 18(g) | Pricing | TSP-CTRL-020 |
| 18(h) | Dispute resolution | TSP-CTRL-021 |
| 18(i) | Liability / indemnity | TSP-CTRL-022 |
| 18(j) | Confidentiality / privacy / security | TSP-CTRL-023, TSP-RLS-001 |
| 18(k) | SAMA / auditor access | TSP-EVD-017, TSP-API-024 |
| 18(l) | Regulatory compliance | TSP-CTRL-024 |
| 18(m) | Subcontracting | TSP-CTRL-025, TSP-VAL-006 |
| 18(n) | Reporting / escalation | TSP-CTRL-026, TSP-API-025 |
| 18(س) | Control weakness / adverse financial development | TSP-CTRL-027, TSP-VAL-007 |
| 18(ع) | Foreign provider access barrier | TSP-CTRL-028, TSP-VAL-005 |
| 19 | Renewal / renegotiation / early termination / subcontracting | TSP-CTRL-011, TSP-CTRL-019, TSP-CTRL-025 |
| 20 | SAMA access to accounting records | TSP-EVD-018, TSP-API-026 |
| 21 | Saudi jurisdiction preference | TSP-CTRL-029 |
| 22 | Complaints | TSP-CTRL-030 |
| 23 | Critical outsourcing NOC | TSP-CTRL-031, TSP-VAL-003 |
| 24 | Confidentiality | TSP-CTRL-023, TSP-EVD-019 |
| 25 | Safety / confidentiality safeguards | TSP-RLS-001..036, TSP-API-027 |
| 26 | Return / destruction | TSP-CTRL-032, TSP-VAL-008 |
| 27 | Governance structure | TSP-ARCH-007, TSP-CTRL-008 |
| 28 | Additional costs / substitution cost | TSP-CTRL-012 |
| 29 | Initial / renewal risk assessment | TSP-CTRL-003, TSP-CTRL-011 |
| 30 | Provider capability / evaluation / expertise | TSP-CTRL-006, TSP-CTRL-010 |
| 31 | Critical arrangement continuity | TSP-CTRL-018, TSP-VAL-008 |
| 32 | Alternative / internal execution procedures | TSP-CTRL-012, TSP-VAL-008 |
| 33 | Timely unrestricted SAMA access | TSP-EVD-017, TSP-API-024 |
| 34 | Auditor/provider-premises access | TSP-EVD-020, TSP-API-028 |
| 35 | Communication / SLA monitoring | TSP-API-021, TSP-API-022 |
| 36 | Immediate breach / adverse development notification | TSP-CTRL-027, TSP-VAL-007 |
| 37 | Critical outsourcing cancellation / transition | TSP-CTRL-019, TSP-VAL-008 |
| 38 | Internal audit review | TSP-EVD-021 |
| 39 | External expert assessment | TSP-EVD-022 |
| 40 | Outsourcing register fields | TSP-EVD-023, TSP-EVD-024 |

## 4. Mandatory cross-cutting tests

- TSP-RLS-001..036: each canonical TSP table has tenant_id, evidence_id, ENABLE RLS, FORCE RLS, tenant_context_access and tenant_context_isolation coverage.

- TSP-AUTH-001: unauthenticated access fails closed.

- TSP-AUTH-002: cross-tenant access returns no foreign rows.

- TSP-AUTH-003: maker cannot self-approve required control.

- TSP-AUTH-004: regulatory-access operator cannot mutate TSP records.

- TSP-EVID-001: state transitions reference canonical evidence.

- TSP-EVID-002: evidence reference is immutable; correction creates a new evidence record/reference.

- TSP-AUD-001: every mutation has attributable audit evidence.

- TSP-FAIL-001: UNKNOWN mandatory control blocks activation.

- TSP-FAIL-002: expired mandatory evidence blocks activation.

- TSP-FAIL-003: missing approval blocks activation.

- TSP-FAIL-004: missing contract control blocks activation.

- TSP-FAIL-005: foreign-access barrier blocks applicable foreign-provider activation.

- TSP-FAIL-006: critical outsourcing without required customer NOC state remains BLOCKED.

- TSP-SCHEMA-001: no canonical entity outside the frozen 18.

- TSP-SCHEMA-002: no seventh DecisionEngine registration.

- TSP-SCHEMA-003: no second evidence/audit/IAM/RLS implementation.

## 5. TSP contractual validation scenarios

These are new contractual fixtures, not claims of external-party evidence.

### TSP-VAL-001 — Clean technology-only service

Expected: classification result PASS or CONDITIONAL according to recorded facts; no unsupported outsourcing conclusion; evidence and human applicability approval recorded.

### TSP-VAL-002 — Recurring activity that the bank performs or can perform itself

Expected: outsourcing applicability becomes REQUIRED_FOR_REVIEW; cannot be marked technology-only solely because the delivery mode is SaaS/API.

### TSP-VAL-003 — Critical outsourcing without required customer notification/no-objection state

Expected: BLOCKED; activation endpoint/state transition rejected; missing NOC evidence visible.

### TSP-VAL-004 — Due diligence incomplete / expired

Expected: BLOCKED; ACTIVE transition impossible; expired evidence flagged.

### TSP-VAL-005 — Foreign provider / regulatory-access barrier

Expected: BLOCKED where applicable; foreign-provider legal attestation and access evidence required.

### TSP-VAL-006 — Unapproved subprocessor change

Expected: BLOCKED/SUSPENDED according to customer policy; new subprocessor cannot become effective without required approval and evidence.

### TSP-VAL-007 — Material incident / adverse development

Expected: incident recorded, escalation triggered, review state recalculated, required notification state opened, audit/evidence preserved.

### TSP-VAL-008 — Exit / continuity / data return

Expected: EXIT_REQUESTED → transition approval → alternative/internal execution → data return → destruction validation → EXIT_CLOSED; missing step blocks closure.

## 6. Acceptance command contract

The implementation PR must record exact commands and results for:

pytest -q tests/tsp/
pytest -q tests/security/test_tenant_rls.py
pytest -q tests/test_tenant_isolation_acceptance.py
pytest -q

The final release record must include the exact implementation SHA. Historical regression counts must not be reused after a material TSP runtime change.