# HISN Third-Party Service Provider Control Plane — Implementation Contract v1.1

Status: CANONICAL DESIGN / IMPLEMENTATION-BLOCKED
Effective: 2026-10-07
Runtime target: Abdo-Tec/hisn-platform
Regulatory semantic authority: Architecture Bible TSP baseline
Supersedes: v1.0 for implementation planning

## 1. Executive control decision

The TSP Control Plane remains a bounded domain inside hisn-platform. It is not a separate repository, microservice, database, evidence store, IAM system, or DecisionEngine.

The current 2026-10-07 Production Release Freeze remains authoritative. This v1.1 contract freezes the implementation target without activating runtime code.

Canonical implementation order:

Contract v1.1
  -> RLS Policy Review
  -> Migration
  -> Domain Entities
  -> Control Services
  -> API + Authorization
  -> Evidence/Audit Binding
  -> TSP Validation
  -> Exact-Head Regression
  -> Release Admission

A later implementation cannot reorder these gates without an approved architecture change.

## 2. Canonical entities

The only approved TSP domain entities are:

- ThirdPartyProvider

- ThirdPartyRelationship

- ThirdPartyService

- ServiceClassification

- CriticalityAssessment

- DueDiligenceAssessment

- RiskAssessment

- ConflictOfInterestDeclaration

- ContractControlSet

- SLAProfile

- Subprocessor

- DataProcessingProfile

- ReviewCycle

- IncidentRecord

- RegulatoryAccessGrant

- BusinessContinuityProfile

- ExitPlan

- TSPEvidencePack

No parallel Vendor/Supplier/OutsourcingVendor/RegTechProvider SSOT is permitted.

## 3. Canonical lifecycle

Admission:

DRAFT
 -> CLASSIFICATION_REQUIRED
 -> RISK_ASSESSMENT_REQUIRED
 -> DUE_DILIGENCE_REQUIRED
 -> CONTRACT_CONTROLS_REQUIRED
 -> APPROVAL_REQUIRED
 -> ACTIVE

Negative/control states:

BLOCKED
CONDITIONAL
REJECTED
SUSPENDED
EXIT_PENDING
TERMINATED

ACTIVE is impossible when any applicable mandatory control is UNKNOWN, missing, expired, contradictory, unapproved or otherwise unsatisfied.

## 4. Classification rule

The Platform shall implement classification as a governed domain/application service, not as a seventh DecisionEngine.

The service must record:

provider_relationship_type
service_nature
outsourcing_applicability
materiality_or_criticality
customer_sector
applicable_authority
data_processing
data_location
cross_border_transfer
subprocessor_presence
regulatory_access
legal_review_status
compliance_approval_status

Marketing labels such as SaaS, API, RegTech or managed service never override the determination.

## 5. Phase gates — Definition of Done

### P0 — Contract and architecture freeze

DoD: canonical vocabulary, lifecycle, evidence contract, RLS draft, handoff schema, TSP validation scenarios, invariants and Article mapping exist and are immutable for the implementation PR.

Required tests: TSP-ARCH-001..008.

### P1 — Persistence and RLS

DoD: every canonical table contains tenant_id UUID NOT NULL and evidence_id UUID NOT NULL; foreign key to tenant exists; ENABLE+FORCE RLS exists; both canonical policies exist; migration engine proves coverage.

Required tests: TSP-RLS-001..036.

### P2 — Domain model

DoD: all 18 entities exist in one bounded domain; domain state transitions are deterministic; no duplicate SSOT; historical assessment/control records are versioned/append-only where required.

Required tests: TSP-DOM-001..024.

### P3 — Control services

DoD: classification, criticality, due diligence, risk, COI, contract, SLA, subprocessor, data-processing, continuity, review and exit controls exist as governed application services with fail-closed transitions.

Required tests: TSP-CTRL-001..032.

### P4 — API, authorization and SoD

DoD: API routes reuse canonical auth, tenant context and SoD; all mutation routes audit; regulatory access is read-only and scoped; no API can silently downgrade BLOCKED/UNKNOWN.

Required tests: TSP-API-001..032.

### P5 — Evidence and regulatory access

DoD: every mandatory TSP control resolves to canonical evidence; access is attributable; evidence integrity is preserved; Article 33/34 access can be demonstrated.

Required tests: TSP-EVD-001..024.

### P6 — TSP validation

DoD: all eight contractual TSP scenarios run against the executable contract path and produce expected state/evidence/audit results. These scenarios are not claimed as existing evidence until executed.

Required tests: TSP-VAL-001..008.

### P7 — Release assurance

DoD: exact implementation SHA recorded; full regression passes at the exact head; migration/RLS contract passes; security checks pass; target-specific gaps remain explicitly separated.

Required tests: TSP-REL-001..016.

## 6. Evidence Binding Table

Every control must have a canonical evidence binding before implementation can be marked complete.

| Requirement | Control | Evidence binding | Gate |
| --- | --- | --- | --- |
| 15 | TSP-15 | Approved policy + version | EVID-15 |
| 16(a) | TSP-16A | Project/service assessment | EVID-16A |
| 16(b) | TSP-16B | Risk impact assessment | EVID-16B |
| 16(c) | TSP-16C | Selection record | EVID-16C |
| 16(d) | TSP-16D | Due diligence pack | EVID-16D |
| 16(e) | TSP-16E | Concentration assessment | EVID-16E |
| 16(f) | TSP-16F | Approval record | EVID-16F |
| 16(g) | TSP-16G | Contract control set | EVID-16G |
| 16(h) | TSP-16H | Monitoring record | EVID-16H |
| 16(i) | TSP-16I | Renewal/review decision | EVID-16I |
| 16(j) | TSP-16J | Continuity/alternative plan | EVID-16J |
| 17 | TSP-17 | COI declaration/resolution | EVID-17 |
| 18(a) | TSP-18A | Contract scope | EVID-18A |
| 18(b) | TSP-18B | Legal entity verification | EVID-18B |
| 18(c) | TSP-18C | SLA/KPI | EVID-18C |
| 18(d) | TSP-18D | Audit/review clause and evidence | EVID-18D |
| 18(e) | TSP-18E | BCP/DR | EVID-18E |
| 18(f) | TSP-18F | Default/termination controls | EVID-18F |
| 18(g) | TSP-18G | Pricing schedule | EVID-18G |
| 18(h) | TSP-18H | Dispute path | EVID-18H |
| 18(i) | TSP-18I | Liability/indemnity review | EVID-18I |
| 18(j) | TSP-18J | Confidentiality/security schedule | EVID-18J |
| 18(k) | TSP-18K | Regulatory access clause/proof | EVID-18K |
| 18(l) | TSP-18L | Compliance obligation mapping | EVID-18L |
| 18(m) | TSP-18M | Subprocessor approval | EVID-18M |
| 18(n) | TSP-18N | Escalation matrix/logs | EVID-18N |
| 18(س) | TSP-18O | Weakness/adverse development notification | EVID-18O |
| 18(ع) | TSP-18P | Foreign provider attestation | EVID-18P |
| 19 | TSP-19 | Renewal/termination/subcontracting | EVID-19 |
| 20 | TSP-20 | Record access | EVID-20 |
| 21 | TSP-21 | Jurisdiction assessment | EVID-21 |
| 22 | TSP-22 | Complaint mechanism | EVID-22 |
| 23 | TSP-23 | Critical outsourcing NOC state | EVID-23 |
| 24 | TSP-24 | Confidentiality/legal mapping | EVID-24 |
| 25 | TSP-25 | Security safeguards | EVID-25 |
| 26 | TSP-26 | Return/destruction | EVID-26 |
| 27 | TSP-27 | Governance/RACI | EVID-27 |
| 28 | TSP-28 | Additional substitution cost | EVID-28 |
| 29 | TSP-29 | Risk assessment history | EVID-29 |
| 30 | TSP-30 | Provider capability/evaluation | EVID-30 |
| 31 | TSP-31 | Continuity plan | EVID-31 |
| 32 | TSP-32 | Alternative/internal execution | EVID-32 |
| 33 | TSP-33 | Timely SAMA access | EVID-33 |
| 34 | TSP-34 | Auditor/provider-premises access | EVID-34 |
| 35 | TSP-35 | Communication/SLA monitoring | EVID-35 |
| 36 | TSP-36 | Immediate notification/continuity | EVID-36 |
| 37 | TSP-37 | Critical exit notification | EVID-37 |
| 38 | TSP-38 | Internal audit evidence | EVID-38 |
| 39 | TSP-39 | External expert readiness | EVID-39 |
| 40 | TSP-40 | Registry completeness | EVID-40 |

Evidence storage, provenance and integrity remain owned by the existing HISN Evidence subsystem. The TSP domain owns control semantics only.

## 7. RLS contract

The TSP schema follows the existing HISN tenant boundary: hisn.current_tenant(), tenant_context_access, tenant_context_isolation, ENABLE RLS, FORCE RLS.

Every TSP table must be tenant-bound and evidence-bound.

### RLS policy drafts

### RLS-01 — hisn.third_party_providers

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_providers ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_providers FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_providers;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_providers;

CREATE POLICY tenant_context_access
ON hisn.third_party_providers
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_providers
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-02 — hisn.third_party_relationships

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_relationships ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_relationships FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_relationships;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_relationships;

CREATE POLICY tenant_context_access
ON hisn.third_party_relationships
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_relationships
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-03 — hisn.third_party_services

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_services ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_services FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_services;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_services;

CREATE POLICY tenant_context_access
ON hisn.third_party_services
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_services
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-04 — hisn.third_party_classifications

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_classifications ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_classifications FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_classifications;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_classifications;

CREATE POLICY tenant_context_access
ON hisn.third_party_classifications
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_classifications
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-05 — hisn.third_party_criticality_assessments

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_criticality_assessments ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_criticality_assessments FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_criticality_assessments;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_criticality_assessments;

CREATE POLICY tenant_context_access
ON hisn.third_party_criticality_assessments
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_criticality_assessments
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-06 — hisn.third_party_due_diligence

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_due_diligence ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_due_diligence FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_due_diligence;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_due_diligence;

CREATE POLICY tenant_context_access
ON hisn.third_party_due_diligence
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_due_diligence
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-07 — hisn.third_party_risk_assessments

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_risk_assessments ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_risk_assessments FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_risk_assessments;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_risk_assessments;

CREATE POLICY tenant_context_access
ON hisn.third_party_risk_assessments
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_risk_assessments
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-08 — hisn.third_party_coi

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_coi ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_coi FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_coi;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_coi;

CREATE POLICY tenant_context_access
ON hisn.third_party_coi
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_coi
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-09 — hisn.third_party_contract_controls

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_contract_controls ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_contract_controls FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_contract_controls;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_contract_controls;

CREATE POLICY tenant_context_access
ON hisn.third_party_contract_controls
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_contract_controls
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-10 — hisn.third_party_sla_profiles

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_sla_profiles ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_sla_profiles FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_sla_profiles;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_sla_profiles;

CREATE POLICY tenant_context_access
ON hisn.third_party_sla_profiles
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_sla_profiles
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-11 — hisn.third_party_subprocessors

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_subprocessors ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_subprocessors FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_subprocessors;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_subprocessors;

CREATE POLICY tenant_context_access
ON hisn.third_party_subprocessors
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_subprocessors
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-12 — hisn.third_party_data_processing

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_data_processing ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_data_processing FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_data_processing;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_data_processing;

CREATE POLICY tenant_context_access
ON hisn.third_party_data_processing
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_data_processing
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-13 — hisn.third_party_reviews

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_reviews ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_reviews FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_reviews;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_reviews;

CREATE POLICY tenant_context_access
ON hisn.third_party_reviews
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_reviews
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-14 — hisn.third_party_incidents

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_incidents ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_incidents FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_incidents;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_incidents;

CREATE POLICY tenant_context_access
ON hisn.third_party_incidents
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_incidents
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-15 — hisn.third_party_regulatory_access

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_regulatory_access ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_regulatory_access FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_regulatory_access;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_regulatory_access;

CREATE POLICY tenant_context_access
ON hisn.third_party_regulatory_access
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_regulatory_access
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-16 — hisn.third_party_continuity

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_continuity ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_continuity FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_continuity;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_continuity;

CREATE POLICY tenant_context_access
ON hisn.third_party_continuity
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_continuity
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

### RLS-17 — hisn.third_party_exit_plans

Required columns:

id
tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Draft policy:

ALTER TABLE hisn.third_party_exit_plans ENABLE ROW LEVEL SECURITY;
ALTER TABLE hisn.third_party_exit_plans FORCE ROW LEVEL SECURITY;

DROP POLICY IF EXISTS tenant_context_access ON hisn.third_party_exit_plans;
DROP POLICY IF EXISTS tenant_context_isolation ON hisn.third_party_exit_plans;

CREATE POLICY tenant_context_access
ON hisn.third_party_exit_plans
AS PERMISSIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

CREATE POLICY tenant_context_isolation
ON hisn.third_party_exit_plans
AS RESTRICTIVE FOR ALL TO PUBLIC
USING (tenant_id = hisn.current_tenant())
WITH CHECK (tenant_id = hisn.current_tenant());

Migration closure must execute:

SELECT hisn.apply_tenant_rls();
SELECT hisn.assert_tenant_rls_coverage();

Review invariant: do not author executable migrations until all RLS drafts above have been reviewed against the canonical tenant boundary.

## 8. Persistence invariants

Every canonical TSP table must contain:

tenant_id UUID NOT NULL REFERENCES hisn.tenants(id)
evidence_id UUID NOT NULL
created_at TIMESTAMPTZ NOT NULL
updated_at TIMESTAMPTZ NOT NULL

Additional business keys and foreign keys are defined in the migration design.

The evidence_id is a canonical evidence pointer for the governed control state. Evidence multiplicity remains in the evidence subsystem; TSP tables must not become evidence stores.

## 9. API contract

Target namespace:

/api/third-parties
/api/third-parties/{relationship_id}
/api/third-parties/{relationship_id}/services
/api/third-parties/{relationship_id}/classification
/api/third-parties/{relationship_id}/criticality
/api/third-parties/{relationship_id}/risk
/api/third-parties/{relationship_id}/due-diligence
/api/third-parties/{relationship_id}/contracts
/api/third-parties/{relationship_id}/slas
/api/third-parties/{relationship_id}/subprocessors
/api/third-parties/{relationship_id}/data-processing
/api/third-parties/{relationship_id}/reviews
/api/third-parties/{relationship_id}/incidents
/api/third-parties/{relationship_id}/regulatory-access
/api/third-parties/{relationship_id}/continuity
/api/third-parties/{relationship_id}/exit
/api/third-parties/{relationship_id}/evidence-pack

API invariants:

- Authenticate and establish tenant context before data access.

- Authorize the action before business mutation.

- Every mutation has an audit event.

- Every governed state has evidence binding.

- Regulatory access is read-only, scoped, attributable and time-bounded.

- No endpoint writes Decision DNA.

- No endpoint creates a second evidence lineage.

- No endpoint turns UNKNOWN/BLOCKED into PASS through defaults or retries.

## 10. Regulatory Access Mode

RegulatoryAccessGrant must include:

request_id
authority
requestor_identity
purpose
scope
tenant_scope
relationship_scope
time_window
read_only=true
approval_reference
access_reason
created_at
expires_at
audit_reference

The API must reject mutation attempts under regulatory access credentials.

## 11. Exit and continuity

Exit must use:

EXIT_REQUESTED
 -> TRANSITION_PLAN_APPROVED
 -> ALTERNATIVE_OR_INHOUSE_CONFIRMED
 -> DATA_RETURN_EXECUTED
 -> DATA_DESTRUCTION_EXECUTED
 -> DESTRUCTION_VALIDATED
 -> EXIT_CLOSED

The state cannot skip required steps. Exceptions require named approval and evidence.

## 12. TSP contractual validation scenarios

These are contract fixtures to be implemented and executed, not external-party proof.

| ID | Scenario | Expected result |
| --- | --- | --- |
| TSP-VAL-001 | Clean technology-only service | PASS/CONDITIONAL only after recorded applicability determination and human approval |
| TSP-VAL-002 | Recurring activity the bank performs/can perform itself | Outsourcing review REQUIRED; SaaS/API label cannot suppress review |
| TSP-VAL-003 | Critical outsourcing without customer NOC state | BLOCKED |
| TSP-VAL-004 | Incomplete/expired due diligence | BLOCKED |
| TSP-VAL-005 | Foreign provider/access barrier | BLOCKED where applicable |
| TSP-VAL-006 | Unapproved subprocessor change | BLOCKED or SUSPENDED according to policy |
| TSP-VAL-007 | Material incident/adverse development | Escalation + review + notification state + immutable evidence |
| TSP-VAL-008 | Exit/continuity/data return/destruction | Cannot close until all exit states and evidence are complete |

No scenario may declare legal applicability by itself; the scenario validates that the platform enforces the approved control outcome.

## 13. Handoff Gate JSON Schema

{
  "$schema": "https://json-schema.org/draft/2020-12/schema",
  "$id": "https://hisn.local/schemas/tsp-handoff-gate-v1.1.json",
  "title": "HISN Third-Party Service Provider Handoff Gate",
  "type": "object",
  "additionalProperties": false,
  "required": [
    "tsp_gate_id","service_arrangement_name","customer_sector",
    "customer_authority","service_description","tsp_classification",
    "outsourcing_applicability","criticality","data_classification",
    "data_location","subprocessor_status","regulatory_mappings",
    "evidence_ids","owner","human_approver","unknown_or_blocked_items",
    "repository_sha","environment","status"
  ],
  "properties": {
    "tsp_gate_id": {"type":"string","minLength":1},
    "service_arrangement_name": {"type":"string","minLength":1},
    "customer_sector": {"type":"string","minLength":1},
    "customer_authority": {"type":"string","minLength":1},
    "service_description": {"type":"string","minLength":1},
    "tsp_classification": {
      "enum":["THIRD_PARTY_SERVICE_PROVIDER","TECHNOLOGY_SERVICE",
              "NON_CRITICAL_OUTSOURCING","CRITICAL_OUTSOURCING","UNKNOWN"]
    },
    "outsourcing_applicability": {
      "enum":["APPLIES","DOES_NOT_APPLY","REQUIRES_LEGAL_REVIEW","UNKNOWN"]
    },
    "criticality": {
      "enum":["CRITICAL","NON_CRITICAL","NOT_APPLICABLE","UNKNOWN"]
    },
    "data_classification": {"type":"string","minLength":1},
    "data_location": {
      "type":"object",
      "additionalProperties": false,
      "required":["countries","cross_border_transfer"],
      "properties":{
        "countries":{"type":"array","items":{"type":"string"},"minItems":1},
        "cross_border_transfer":{"type":"boolean"}
      }
    },
    "subprocessor_status": {
      "enum":["NONE","APPROVED","PENDING_APPROVAL","UNKNOWN"]
    },
    "regulatory_mappings": {
      "type":"array",
      "items":{
        "type":"object",
        "additionalProperties":false,
        "required":["authority","reference","status"],
        "properties":{
          "authority":{"type":"string"},
          "reference":{"type":"string"},
          "status":{"enum":["APPLICABLE","NOT_APPLICABLE","REQUIRES_REVIEW","UNKNOWN"]}
        }
      }
    },
    "evidence_ids": {"type":"array","items":{"type":"string"},"minItems":1},
    "owner":{"type":"string","minLength":1},
    "human_approver":{"type":"string","minLength":1},
    "unknown_or_blocked_items":{"type":"array","items":{"type":"string"}},
    "repository_sha":{"type":"string","minLength":7},
    "environment":{"type":"string","minLength":1},
    "status":{"enum":["PASS","CONDITIONAL","BLOCKED"]},
    "conditional_expiry":{"type":["string","null"],"format":"date-time"}
  }
}

Rule: missing required field = BLOCKED. CONDITIONAL requires compensating controls, named owner, human approval and expiry.

## 2026-10-07 release note

This schema is design-only while the production release freeze remains active.

## 14. Platform invariants

The mandatory code-review invariants are frozen in:

HISN_TSP_PLATFORM_INVARIANTS.md

They are also mandatory in contributor workflow through:

CONTRIBUTING.md

Critical rules:

- no TSP runtime during release freeze without Release Admission;

- no migration before RLS policy review;

- no API before evidence binding;

- no seventh DecisionEngine;

- no duplicate evidence/audit/IAM/RLS;

- UNKNOWN/BLOCKED mandatory controls fail closed;

- exact-head regression follows material implementation.

## 15. SAMA Article → acceptance authority

The detailed article-to-test matrix is frozen in:

docs/architecture/regulatory/HISN_TSP_ACCEPTANCE_MATRIX.md

The matrix covers Articles 15–40 individually and defines TSP-ARCH, TSP-RLS, TSP-DOM, TSP-CTRL, TSP-API, TSP-EVD, TSP-VAL and TSP-REL test families.

## 16. Release Admission boundary

This contract does not open runtime implementation.

Runtime activation remains BLOCKED until:

- production Release Admission is granted;

- Architecture Bible contract is merged;

- v1.1 is the accepted canonical implementation contract;

- migration/RLS review is completed;

- implementation PR contains all required test families;

- exact-head regression proves the final head;

- target production gaps remain separately evidenced.

## 17. Acceptance command contract

The implementation PR must record exact commands/results for:

pytest -q tests/tsp/
pytest -q tests/test_tenant_rls.py
pytest -q tests/test_tenant_isolation_acceptance.py
pytest -q

The final assurance record must show the exact TSP implementation SHA. Historical 892/892, 903/903 or any other prior regression count must not be reused after a material TSP runtime change.

## 18. Forbidden implementation shortcuts

- No migration first / RLS later.

- No endpoint first / evidence later.

- No UI first / domain proof later.

- No new entity to solve a missing field.

- No provider-specific legal logic in a TSP validation fixture.

- No admin-access shortcut for regulatory access.

- No document-only PASS.

- No production-readiness claim from local unit tests alone.

## 19. Cross-sector extensibility

The TSP Core remains sector-neutral. Future overlays are attached without creating new provider/evidence/audit SSOTs:

TSP CORE
 + SAMA Banking
 + SAMA Finance
 + Insurance
 + Exchange / Remittance
 + CMA
 + NCA / Cybersecurity
 + PDPL / Privacy
 + Customer Contract

Banking is the first executable overlay; other overlays remain design-only until separately approved.

## 20. Non-certification

This contract is an engineering/control artifact. It is not legal advice, SAMA approval, certification, or a customer-specific legal determination.

Official regulatory source: SAMA Rulebook, Rules on Outsourcing, Circular 41027017 dated 2019-12-15.