# HISN Pilot — Wave 3 Sanctions Reconciliation

## Scope

Runtime verification of Sanctions screening, canonical decision propagation, control precedence, evidence persistence, audit integrity, and provider-failure truthfulness against the current pilot baseline.

## Classification Rules

- PASS: runtime behaved as required by the pilot contract.

- TEST-VERIFIED / RUNTIME-UNDRILLED: the control is explicitly implemented and covered by executable tests, but a live provider outage drill was not performed in the current Wave.

- OBSERVATION / DEFER: capability or governance boundary exists but is not fully operationalized in the canonical pilot path.

- PILOT BLOCKER: required scenario fails with unacceptable result.

- STOP & ESCALATE: integrity/security/authorization/evidence/persistence failure.

## Current Sanctions Architecture (Observed Reality)

| Layer | Path | Status |
| --- | --- | --- |
| Canonical Sanctions Engine | src/engines/sanctions/engine.py | Registered in src/bootstrap/container.py |
| Screening Application Service | src/engines/sanctions/application/service.py | Screens through configured provider |
| Database Watchlist Provider | src/engines/sanctions/infrastructure/watchlist_provider.py | Active internal DB-backed provider; watchlist_match weight 0.95 |
| Sanctions Policy | src/core/policy/defaults.py | AML_SANCTIONS has BLOCK precedence on sanctions_match evidence token |
| Screening API | src/api/screening.py | Explicit ProviderExecutionError -> HTTP 503; provider failure is not treated as no-match |

## Capability Status (Detection and Control)

| ID | Capability | Runtime Evidence | Result |
| --- | --- | --- | --- |
| SAN-01 | Clean / no-match screening | Jane Smith through canonical /api/evaluate; 0 Sanctions findings; decision APPROVE; audit chain intact | PASS |
| SAN-02 | Watchlist match | ERIC BADEGE matched internal DRC record; canonical decision DEC-BC87562C returned BLOCK | PASS |
| SAN-03 | Sanctions control precedence | Match produced watchlist_match +0.95 and policy_matched action block despite global risk level LOW | PASS |
| SAN-04 | Evidence / Decision propagation | Match evidence persisted; decision DNA persisted; audit persisted; 5-event chain integrity valid | PASS |
| SAN-05 | Legitimate no-match remains distinguishable | Screening contract preserves empty result for a healthy provider | PASS |
| SAN-06 | Provider failure truthfulness | ProviderExecutionError is explicit; screening API returns HTTP 503 with non-trustworthy-result message; executable gate test exists | TEST-VERIFIED / RUNTIME-UNDRILLED |
| SAN-07 | External-list provenance / update governance | Current runtime evidence proves internal DB watchlist usage, not live official-source ingestion/update monitoring | OBSERVATION / DEFER |

## SAN-01 — Canonical No-Match Runtime Evidence

Transaction: SAN-W3-NOMATCH-1788616157382799000

Decision: DEC-77C9F0E8

Observed result:

- status = APPROVE

- action = approve

- risk_score = 0.0

- risk_level = LOW

- SANCTIONS_FINDINGS = 0

- SANCTIONS_RULES = []

- no watchlist_match finding

- decision persisted: true

- decision DNA persisted: true

- audit persisted: true

- runtime identity persisted: true

- integrity: Chain of 5 events is intact.

Audit timeline:

transaction_received
risk_assessed
evidence_attached
policy_matched
 decision_created

The canonical no-match path therefore did not produce a false sanctions hit and did not block the transaction.

## SAN-02 / SAN-03 — Match and Precedence Evidence

Previously observed canonical match:

- Transaction: SAN-W3-MATCH-1788615983735700000

- Decision: DEC-BC87562C

- Status: BLOCK

- Action: block

- Global risk score: 0.19

- Global risk level: LOW

- Sanctions finding: watchlist_match

- Impact: +0.95

- Source: sanctions

- Matched record: ERIC BADEGE / DRC

- Decision persisted: true

- Decision DNA persisted: true

- Audit persisted: true

- Integrity valid: true

- Audit policy event explicitly recorded AML_SANCTIONS / block precedence.

This is materially stronger than a detection-only PASS: the sanctions adverse control propagated into the authorization decision even though the aggregate risk level remained LOW.

## SAN-06 — Provider Failure Truthfulness

Current code and executable contract establish the following behavior:

- Provider exceptions are wrapped as ProviderExecutionError by the screening orchestration layer.

- Legitimate empty provider output remains [].

- The screening API catches ProviderExecutionError and returns HTTP 503 with: Screening provider unavailable; screening result is not trustworthy.

- tests/test_gate09_provider_truthfulness.py contains three executable checks covering:

  - provider failure is not converted into no-match,

  - legitimate no-match remains [],

  - API provider failure returns 503.

For this Wave, this is classified as TEST-VERIFIED / RUNTIME-UNDRILLED because no destructive/live provider outage was induced against the running environment.

The correct production acceptance wording is therefore:

Provider failure handling is implemented and test-verified; live outage drill remains an operational acceptance item.

## SAN-07 — Watchlist Provenance / Governance Boundary

The observed runtime uses an internal database-backed watchlist. A real persisted match was demonstrated.

That does not by itself prove:

- live UN / national / other official-source ingestion,

- immediate list-update application,

- daily source monitoring,

- update receipt/application/confirmation records,

- comprehensive list-management auditability.

These are governance / operational controls, not evidence that should be inferred from a successful runtime match. They remain post-pilot assurance items unless explicitly included in the pilot acceptance contract.

## Decision Semantics Boundary

Sanctions Wave 3 does not change or reopen the global risk aggregation model.

A LOW aggregate risk level alongside a BLOCK action is expected in the current architecture when sanctions policy precedence matches. This is distinct from the deferred DEV-RISK-SEM-001 observation concerning cross-engine score dilution and semantic-state-aware authorization.

No new risk-engine behavior is introduced by this Wave.

## Decision

- SAN-01: PASS.

- SAN-02: PASS.

- SAN-03: PASS.

- SAN-04: PASS.

- SAN-05: PASS.

- SAN-06: TEST-VERIFIED / RUNTIME-UNDRILLED.

- SAN-07: OBSERVATION / DEFER.

- No production code changes.

- No test changes.

- No sanctions-provider migration.

- No watchlist-model expansion.

- DEV-RISK-SEM-001 remains deferred.

## Wave 3 Outcome

SANCTIONS RECONCILIATION: GREEN FOR PILOT CAPABILITY / OPERATIONAL ACCEPTANCE STILL OPEN

The canonical runtime proves clean-path and adverse-path sanctions behavior, including control precedence, evidence propagation, persistence, and audit integrity. Provider truthfulness is executable-test verified and must still receive a named operational outage drill before production-level acceptance.

## Next Step

Proceed to the next frozen pilot reconciliation wave only under the existing Governance Rule: PILOT_BLOCKER -> fix now; DEVELOPMENT_OBSERVATION -> document/defer; FUTURE_ENHANCEMENT -> backlog.