# HISN Final Release Gate Board — 2026-09-02

Release line: 10.0.1
Decision: Release Candidate — NOT production-certified
Authority: Current Truth / Production Readiness Register / Engineering Handoff

## Gate matrix

| # | Gate | Status | Closure evidence required |
| --- | --- | --- | --- |
| 1 | Security dependency remediation | 🔴 BLOCKING | Fresh dependency resolution; JWT migration verified where applicable; canonical lock regenerated from resolved environment; full regression + 39 security + pip-audit + target smoke |
| 2 | Full regression + 39 security | ⏳ GATED BY 1 | Fresh-environment backend regression and dedicated 39-test suite after dependency graph change |
| 3 | pip-audit closure | ⏳ GATED BY 1 | Clean audit, or explicit residual-risk decision with documented compensating controls |
| 4 | Target observability | ⏳ OPEN | Target evidence for logs, metrics, traces, correlation/trace IDs, alerting and operational ownership |
| 5 | Application artifact rollback | ⏳ OPEN | Previous known-good application artifact deployable and rollback exercised in target |
| 6 | Target performance + RPO/RTO | ⏳ OPEN | Target p50/p95/p99 baseline; measured recovery objectives; restore evidence and retention/backup controls |
| 7 | Browser Pilot on target | ⏳ OPEN | Browser acceptance of canonical Golden Path against target deployment |
| 8 | Independent security assessment | ⏳ OPEN | Independent application/infrastructure assessment and remediation disposition |
| 9 | CI release evidence | ⏳ EXTERNAL | Repository/account-owned release evidence; not substituted by local checks |

## Dependency logic

Gate 1 is the first hard security blocker. Gates 2 and 3 must not be declared green until the dependency graph is changed in a controlled disposable environment and the application/security behavior is re-verified. Gates 4–7 can progress independently in parallel once target access and deployment evidence are available; Gate 8 is independent but required for final assurance. Gate 9 remains external to the present repository engineering evidence.

## Current verified baseline

- Backend regression: 310/310 PASS.

- Focused auth/API tests: 3/3 PASS.

- Target backend evidence: PASS / 0 failed checks.

- Frontend lint: 0 errors / 9 warnings.

- Frontend typecheck: PASS.

- Frontend architecture: PASS — 52 source files inspected.

- Frontend tests: 21/21 PASS.

- Frontend production build: PASS.

- Migration contract: 3/3 PASS.

- Clean disposable migration rehearsal: PASS through migration 205.

- Local backup/restore: PASS (previously executed).

- Local database rollback: PASS (previously executed).

- Dedicated security regression: 39/39 in two consecutive prior verified runs.

- Dependency audit: 36 known vulnerabilities across 7 packages — BLOCKING.

## Non-negotiable controls

- No vulnerability suppression or audit exclusions as a closure mechanism.

- No blanket dependency upgrade.

- No hand-editing of transitive lock versions.

- No weakening/removal of tests.

- No fake endpoint or synthetic evidence added to satisfy an assurance collector.

- No production certification claim before all blocking operational/security gates are evidenced.

## SAMA-control interpretation

This board is an engineering assurance control register, not a claim of SAMA certification. The relevant SAMA Cyber Security Framework themes include application security, secure development, vulnerability/patch management, monitoring, logging, recovery, and controlled change. Final regulatory posture remains subject to the regulated entity’s governance, scope, and independent assessment.

## Closure rule

A gate changes from ⏳/🔴 to ✅ only when the underlying evidence exists, is reproducible, and is recorded in the repository’s authoritative assurance artifacts. Documentation alone does not close an execution gate.