# P0-08 — Release Governance: PARTIAL / Accepted Risk

Status: PARTIAL / ACCEPTED-WITH-COMPENSATING-CONTROLS
Decision date: 2026-10-12
Decision owner: CTO
Repository: Abdo-Tec/hisn-platform (private)
Baseline main SHA at decision: cee615f64c5bd874e87a81640e85ae3ff0a6018a

## Decision

The single-developer project phase accepts the current release-governance risk with compensating controls. This is a documented risk acceptance, not evidence that server-side branch protection is enabled and not a claim of SAMA, customer, or independent-assurance acceptance.

P0-08 remains PARTIAL. It is not CLOSED.

## Verified condition

- GitHub branch inventory reports main.protected = false at the baseline above.

- The repository is private.

- GitHub currently reports zero open pull requests.

- PR #210 and PR #213 are confirmed merged. This confirms those two changes used pull requests; it does not prove that every historical change used a PR.

- .github/CODEOWNERS exists and identifies @Abdo-Tec as owner for sensitive surfaces. The file itself explicitly says it does not replace branch protection or two-person review, and is not enforcement when server-side protection/rulesets are absent.

- The four historical source branch tips and their four archive branch refs still match the manifest SHAs; they have not been deleted.

## Compensating controls and evidence limits

| Control / assertion | Current evidence | Limitation |
| --- | --- | --- |
| Local pre-push hook | Reported by the repository owner | Not independently verified from GitHub; local hooks can be bypassed and are not server-side enforcement |
| Pull-request workflow | PR #210 and PR #213 are confirmed merged; zero PRs currently open | Does not prove every historical change went through a PR |
| CODEOWNERS ownership declaration | .github/CODEOWNERS exists in main | Advisory unless supported by enforced repository rules |
| Single developer / no external contributors | Reported by the owner | Collaborator permission inventory was not independently verified through the current integration |
| PR template | Reported by the owner | Not independently verified in the standard paths checked during this review |

These limitations are recorded explicitly so that self-reported or local controls are not represented as independently verified controls.

## Risk accepted for the current phase

The accountable owner accepts the residual risk that a person with repository write access may push directly to main, and that pull-request reviews/status checks are not currently enforced by a confirmed server-side branch-protection rule.

No force-push protection, required status checks, required approval, administrator enforcement, or server-side deletion prevention is claimed to be active.

## Re-evaluation triggers

Re-open this decision and revisit server-side enforcement at the earliest of:

- onboarding the first external contributor or additional maintainer;

- a bank due-diligence meeting or a customer/regulator assurance request;

- any pilot/production use where customer or regulated data is in scope;

- any unauthorized direct push, bypass, or unexpected branch-history change.

The risk owner should revisit earlier if enforcement becomes available without materially increasing operational burden.

## Scope boundary

This risk acceptance does not waive or downgrade independent security, credential rotation, live tenant-isolation, maker/checker, database least-privilege, backup/recovery, or production-readiness requirements. It does not authorize creation of the staging admin runner, execution of a database role-provisioning --apply, or changes to production resources.

## Closure criteria

P0-08 can only move from PARTIAL to CLOSED after server-side enforcement is enabled and read back successfully, including the selected required checks, PR review requirement, administrator enforcement, and prevention of force-push/deletion as appropriate to the plan. Until then, retain PARTIAL and this acceptance record.