# HISN Platform Roadmap

Current state: Pilot Readiness — final evidence reconciliation Effective: 2026-08-26 Architecture authority: HISN Architecture Bible Execution branch: main only

## Closed Gates

### Gate 01 — Production E2E Golden Path

Status: CLOSED. The prior Gate 01 status artifact is historical evidence; the current roadmap is authoritative for release sequencing.

### Gate 02 — Decision Details

Status: CLOSED — canonical Decision Details composition and tenant-scoped audit/integrity contract verified.

### Gate 03 — Real Engine Findings

Status: CLOSED — canonical engine findings and KYB/UBO evidence verified.

### Gate 04 — Decision Lifecycle

Status: CLOSED — authenticated runtime lifecycle, Decision DNA persistence, audit chain, tenant isolation and idempotency verified locally.

### Gate 05 — Transaction Intelligence

Status: CLOSED — canonical read model, lineage composition, tenant context and security-invoker view boundary verified.

### Gate 06 — Case / Investigation

Status: CLOSED — canonical policy-to-case boundary, tenant RLS, idempotency and runtime critical-escalation integration verified.

### Gate 07 — Executive KPIs

Status: CLOSED — canonical read-only KPI composition verified with real local runtime data; compliance_score remains null without an authoritative calculation.

### Gate 08 — Enterprise RBAC / Tenant Hardening

Status: VERIFIED — authenticated sensitive surfaces, canonical authorization, tenant binding and full terminal regression verified.

### Gate 09 — Provider Truthfulness / Integrations

Status: VERIFIED — provider failure is fail-closed, legitimate no-match is preserved, and the current internal watchlist matched a real persisted UN record at runtime. External providers remain undeclared until their real credentials/contracts/runtime registration are available.

### Gate 10 — Security / GRC Hardening

Status: CLOSED — security incident remediation and terminal verification completed on main; platform version 10.0.1.

## Active Gate

### Gate 11 — Pilot Readiness

Status: ACTIVE — final release-control reconciliation only.

Pilot entry requires evidence for:

- current main synchronized and clean;

- terminal full regression green;

- application compile and dependency health green;

- runtime /health green;

- authenticated decision path operational;

- Decision → Evidence → Audit → Risk → Case lineage coherent;

- tenant/RBAC enforcement verified on release surfaces;

- provider truthfulness verified with explicit failure semantics;

- operational runbook, observability, rollback and support ownership documented.

## Explicitly Not Release Blockers

The following remain deferred and MUST NOT trigger a Core rewrite:

- AI Copilot

- Agentic AI / MCP

- Microservices migration

- Travel Rule

- Crypto/KYT vertical

- Proprietary global watchlist/data moat

- Parallel orchestration paths

- Duplicate Decision/Evidence stores

## SSOT Rule

The Architecture Bible owns architecture, regulatory interpretation, governance, and cross-repository contracts. The Platform owns executable implementation. No roadmap item may introduce a competing source of truth.

Historical gate documents may contain superseded intermediate states. The latest roadmap and the latest verified terminal evidence are the current execution authority.