# 02_Service_Delivery_Model

HISN Platform

# SERVICE DELIVERY MODEL

## 1. Overview

HISN delivers its FCDOS through a structured service delivery framework with five phases.

## 2. Delivery Phases

### Phase 1 — Discovery (2-4 weeks)

- Stakeholder mapping

- Use case definition

- Success criteria

- Integration inventory

- Security & compliance requirements

### Phase 2 — Design (2-4 weeks)

- Solution architecture

- Integration design

- Data mapping

- Configuration plan

- Acceptance criteria

### Phase 3 — Implementation (4-12 weeks)

- Environment provisioning

- Configuration

- Integration build

- Data migration (if any)

- Unit + integration testing

### Phase 4 — Validation (2-4 weeks)

- UAT

- Performance testing

- Security validation

- User acceptance

- Go-live readiness

### Phase 5 — Go-Live + Hypercare (2-4 weeks)

- Production cutover

- Hypercare support

- Post-go-live review

- Transition to steady state

## 3. Delivery Team Structure

| Role | Count | Responsibility |
| --- | --- | --- |
| Engagement Manager | 1 | Overall delivery |
| Solution Architect | 1 | Technical design |
| Implementation Engineer | 1-2 | Configuration, integration |
| Data Engineer | 0-1 | Data migration |
| QA Engineer | 0-1 | Testing |
| Security Analyst | 0-1 | Security validation |

## 4. Implementation Timeline (Typical)

| Week | Activity | Milestone |
| --- | --- | --- |
| 1-2 | Discovery | Kickoff |
| 3-4 | Design | Design sign-off |
| 5-8 | Implementation | Config complete |
| 9-10 | Integration | Integration validated |
| 11-12 | Testing | UAT sign-off |
| 13-14 | Go-Live | Production |
| 15-16 | Hypercare | Transition |

## 5. Deliverable Checklist

- Project charter

- Solution design document

- Integration specification

- Data mapping document

- Configuration document

- Test plan + results

- UAT sign-off

- Go-live runbook

- Handover documentation

- Post-implementation review

## 6. Success Criteria (Typical)

| Criterion | Target |
| --- | --- |
| Time to first value | < 90 days |
| Integration success | 100% test cases |
| User adoption | > 80% of licenced users |
| Data quality | > 99% accuracy |
| Security sign-off | Zero critical findings |
| Customer NPS | > 50 |

## 7. Delivery Governance

| Meeting | Frequency | Participants |
| --- | --- | --- |
| Project Standup | Daily | Delivery team |
| Steering Committee | Bi-weekly | Sponsors + EM |
| Executive Review | Monthly | CEO + customer exec |
| Escalation | Ad-hoc | As required |

Delivery timelines are indicative and depend on customer readiness, integration complexity, and procurement cycles.