# 05_Change_Management

HISN Platform

# CHANGE MANAGEMENT

## 1. Purpose

Ensure all changes to production are assessed, approved, tested, and reversible.

## 2. Change Types

| Type | Definition | Approval | Lead Time |
| --- | --- | --- | --- |
| Standard | Pre-approved, low-risk | Auto | 1 day |
| Normal | Planned change | CAB | 5 days |
| Emergency | Critical fix | CAB (fast-track) | Same day |

## 3. Change Advisory Board (CAB)

Members: - CTO (Chair) - CISO - Head of Engineering - Head of Operations - Customer Success Rep (if customer-impacting)

Meetings: Weekly + emergency ad-hoc.

## 4. Change Request Template

- Title: Brief description

- Requestor: Name

- Type: Standard / Normal / Emergency

- Scope: Affected systems

- Impact: Customer, security, performance

- Risk: Low / Medium / High

- Rollback plan: Documented

- Testing: Evidence attached

- Schedule: Date/time

- Approvals: CAB

## 5. Change Process

Request → Risk Assessment → CAB Review → Approval → Scheduling → Execution → Verification → Post-Review

## 6. Post-Implementation Review

For all Normal and Emergency changes: - Did it achieve intended outcome? - Were there unexpected issues? - Was rollback needed? - What could be improved?

## 7. Change Metrics

| Metric | Target |
| --- | --- |
| Change success rate | > 95% |
| Emergency changes | < 10% |
| Rollback rate | < 5% |
| Mean time to deploy | < 2 weeks |
| Change-related incidents | < 5% |

## 8. Freeze Periods

- Month-end / quarter-end (financial close)

- Regulatory reporting periods

- Customer-declared freeze

- Security incident response

## 9. Record Keeping

All change records retained for 3 years: - Request - Approval - Testing evidence - Deployment log - Post-review

Change management is auditable and subject to annual review.