# 06_Customer_Onboarding

HISN Platform

# CUSTOMER ONBOARDING PLAYBOOK

## 1. Objectives

- Time to first value < 90 days

- Smooth, predictable, repeatable

- Customer-ready at go-live

- Reference-ready at 6 months

## 2. Onboarding Phases

### Phase 1 — Kickoff (Week 1)

- Introductions

- Governance setup

- Project plan review

- Success criteria confirmation

- Communication channels

### Phase 2 — Discovery (Weeks 2-3)

- Business requirements

- Technical requirements

- Integration inventory

- Security requirements

- Data mapping

### Phase 3 — Configuration (Weeks 4-6)

- Environment setup

- Tenant configuration

- Module activation

- User provisioning

- Role assignment

### Phase 4 — Integration (Weeks 7-9)

- API integration

- Data flow setup

- Webhook configuration

- Error handling

- Testing

### Phase 5 — Validation (Weeks 10-11)

- UAT

- Performance testing

- Security validation

- User training

- Acceptance sign-off

### Phase 6 — Go-Live (Week 12)

- Production cutover

- Hypercare start

- Monitoring

- Issue resolution

## 3. Onboarding Team

| Role | Responsibility |
| --- | --- |
| Engagement Manager | Overall delivery |
| Solution Architect | Technical design |
| Implementation Engineer | Configuration |
| Customer SME | Domain expertise |
| Customer IT | Integration + security |
| HISN CSM | Success planning |

## 4. Onboarding Checklist

### Contract & Legal

- MSA signed

- Order form signed

- DPA signed

- NDA (if required)

### Access & Environment

- Tenant provisioned

- Admin users created

- SSO configured

- API keys issued

### Configuration

- Rules configured

- Policies loaded

- Modules activated

- Data dictionaries mapped

### Integration

- Source systems connected

- Webhooks configured

- Error handling tested

- Load testing passed

### Validation

- Test cases executed

- UAT sign-off

- Security validation

- Performance baseline

### Go-Live

- Runbook reviewed

- Rollback plan approved

- Support channels active

- Communication sent

## 5. Success Metrics

| Metric | Target |
| --- | --- |
| Time to first value | < 90 days |
| Implementation NPS | > 50 |
| User adoption (30 days) | > 70% |
| Support tickets (first 30 days) | < 20 |
| Customer health score | > 80 |

## 6. Common Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Slow customer decisions | Weekly governance |
| Integration complexity | Early technical review |
| Scope creep | Change control |
| Resource availability | Backup team members |
| Security review delays | Pre-emptive security pack |

Onboarding playbook is version-controlled and updated per project learnings.