# OKRs — 12 MONTHS

## Q1 (M1-M3)

- M2 Resilience complete

- PenTest completed

- VP Eng hired

- SOC2 started

## Q2 (M4-M6)

- M3 Identity/Screening activated

- Browser E2E authenticated

- SIEM live

- 2 bank POCs started

## Q3 (M7-M9)

- 1 bank POC complete

- 2 more POCs in progress

- Series A materials ready

- 25% Saudi headcount

## Q4 (M10-M12)

- First paid pilot signed

- ARR ≥ SAR 500K

- Series A term sheet

- 30% Saudi headcount

## KPIs

| Metric | Target |
| --- | --- |
| Customers | 1 paid pilot |
| ARR | SAR 500K |
| Team | 28 |
| Tests | 1,200+ |
| PenTest | Closed |
| M2 | Complete |