# 02_Enterprise_Risk_Deep_Dive

# Enterprise Risk Deep Dive

HISN — Financial Crime Decision Operating System Version: 3.0 | Date: October 2026 Owner: Chief Risk Officer Classification: Confidential | Status: Framework

## Document Control

| Field | Value |
| --- | --- |
| Document Title | Enterprise Risk Deep Dive |
| Version | 3.0 |
| Date | October 2026 |
| Owner | CRO |
| Classification | Confidential |
| Status | Framework |
| Basis of Preparation | HISN Commercial Intelligence SSOT, Risk Register |
| Limitations | All probabilities are MANAGEMENT ASSUMPTION. No independent risk review. |
| Provenance Taxonomy | ACTUAL / EXTERNAL FACT / MANAGEMENT ASSUMPTION / DERIVED / SCENARIO / UNKNOWN |

## 1. Purpose

This document provides detailed analysis of HISN’s top enterprise risks across categories, with mitigation strategies and residual risk assessment.

## 2. Risk Framework

| Category | Definition | Owner |
| --- | --- | --- |
| Commercial | Customer demand, GTM, sales | CRO |
| Financial | Cash, runway, valuation | CFO |
| Operational | Delivery, hiring, processes | COO |
| Technical | Platform, integration, scalability | CTO |
| Security | Data, controls, incidents | CISO |
| Regulatory | Compliance, licensing | MLRO |
| Strategic | Market position, competition | CEO |
| Legal | Contracts, IP, disputes | Legal |

Scoring: Probability (1–5) × Impact (1–5) = Inherent Score

| Score Range | Severity |
| --- | --- |
| 20–25 | CRITICAL |
| 15–19 | HIGH |
| 10–14 | MEDIUM |
| 5–9 | LOW |
| 1–4 | MINIMAL |

## 3. CRITICAL Risks (20–25)

### R-003: No Customer Validation

| Field | Value |
| --- | --- |
| Category | Commercial |
| Probability | 5 |
| Impact | 5 |
| Inherent Score | 25 (CRITICAL) |
| Root Cause | No interviews conducted |
| Mitigation | Execute File 08 interview framework with 5+ institutions |
| Residual Score | 16 (MEDIUM-HIGH) |
| Early Warning | Zero interviews after 3 months |
| Owner | CRO |

### R-002: Long Banking Sales Cycles

| Field | Value |
| --- | --- |
| Category | Commercial |
| Probability | 5 |
| Impact | 4 |
| Inherent Score | 20 (CRITICAL) |
| Root Cause | Enterprise B2B procurement complexity |
| Mitigation | Focus FinTech/digital bank beachhead; pilot-first |
| Residual Score | 12 (MEDIUM) |
| Early Warning | Sales cycle exceeds 18 months |
| Owner | CRO |

### R-005: No WTP Data

| Field | Value |
| --- | --- |
| Category | Commercial |
| Probability | 5 |
| Impact | 4 |
| Inherent Score | 20 (CRITICAL) |
| Root Cause | No customer interviews |
| Mitigation | Structured price testing (File 12) |
| Residual Score | 12 (MEDIUM) |
| Early Warning | First 3 prospects reject pricing |
| Owner | CRO |

### R-009: 7.5M Insufficient

| Field | Value |
| --- | --- |
| Category | Financial |
| Probability | 4 |
| Impact | 5 |
| Inherent Score | 20 (CRITICAL) |
| Root Cause | No validated revenue model |
| Mitigation | Milestone-based spending; bridge funding options |
| Residual Score | 12 (MEDIUM) |
| Early Warning | Runway < 6 months |
| Owner | CFO |

## 4. HIGH Risks (15–19)

### R-001: Market Size Uncertainty

| Field | Value |
| --- | --- |
| Category | Strategic |
| Probability | 4 |
| Impact | 4 |
| Inherent Score | 16 (HIGH) |
| Root Cause | Conflicting sources ($124M vs $481M) |
| Mitigation | Bottom-up reconciliation against SAMA register |
| Residual Score | 9 (MEDIUM) |
| Owner | CRO |

### R-004: Founder Dependency

| Field | Value |
| --- | --- |
| Category | Operational |
| Probability | 4 |
| Impact | 4 |
| Inherent Score | 16 (HIGH) |
| Root Cause | Pre-funding; no sales team |
| Mitigation | Hire AE by Month 4; document processes |
| Residual Score | 9 (MEDIUM) |
| Owner | CEO |

### R-006: CAC > LTV

| Field | Value |
| --- | --- |
| Category | Financial |
| Probability | 4 |
| Impact | 4 |
| Inherent Score | 16 (HIGH) |
| Root Cause | No actual CAC data |
| Mitigation | Track from first 5 customers |
| Residual Score | 9 (MEDIUM) |
| Owner | CFO |

### R-015: Pilot-to-Paid Conversion Risk

| Field | Value |
| --- | --- |
| Category | Commercial |
| Probability | 4 |
| Impact | 4 |
| Inherent Score | 16 (HIGH) |
| Root Cause | No historical conversion data |
| Mitigation | Clear success criteria; executive sponsorship |
| Residual Score | 9 (MEDIUM) |
| Owner | CRO |

### R-007: Security Requirements Not Met

| Field | Value |
| --- | --- |
| Category | Security |
| Probability | 3 |
| Impact | 5 |
| Inherent Score | 15 (HIGH) |
| Root Cause | No SAMA CSF certification |
| Mitigation | Independent PenTest; SAMA CSF mapping |
| Residual Score | 8 (MEDIUM) |
| Owner | CISO |

### R-017: Series A Timing

| Field | Value |
| --- | --- |
| Category | Financial |
| Probability | 3 |
| Impact | 5 |
| Inherent Score | 15 (HIGH) |
| Root Cause | Depends on milestones met |
| Mitigation | Milestone-linked raise preparation |
| Residual Score | 10 (MEDIUM) |
| Owner | CEO |

## 5. MEDIUM Risks (10–14)

| ID | Risk | Score | Owner |
| --- | --- | --- | --- |
| R-008 | Regulatory localization complexity | 12 | MLRO |
| R-010 | Incumbent aggressive response | 12 | CRO |
| R-011 | Mozn/FOCAL Saudi advantage | 12 | CRO |
| R-012 | Hiring delays | 12 | COO |
| R-013 | Integration complexity | 12 | CTO |
| R-016 | No independent security validation | 12 | CISO |

## 6. LOW Risks (5–9)

| ID | Risk | Score | Owner |
| --- | --- | --- | --- |
| R-014 | PSP count uncertainty | 6 | Research |

## 7. Residual Risk Summary

After mitigations:

| Category | Inherent | Residual |
| --- | --- | --- |
| Commercial | HIGH | MEDIUM |
| Financial | HIGH | MEDIUM |
| Operational | MEDIUM-HIGH | MEDIUM |
| Technical | MEDIUM | LOW |
| Security | MEDIUM-HIGH | MEDIUM |
| Regulatory | MEDIUM | LOW |

## 8. Escalation Triggers

| Trigger | Action |
| --- | --- |
| No pilot by Month 12 | Board review |
| Runway < 6 months | Emergency fundraising |
| CAC > LTV after 5 customers | Pricing review |
| Security review failure | Pause sales |
| Churn > 10% | Product review |

## 9. Disclaimer

This Enterprise Risk Deep Dive is prepared to an audit-ready standard. All probabilities and impacts are MANAGEMENT ASSUMPTION. No independent risk assessment has been conducted. Reviewed monthly by the Executive Committee, quarterly by the Board.

HISN FCDOS — Where Trust Begins. Confidential — Not for Distribution