# 02_Risk_Mitigation_Plan

HISN Platform

# RISK MITIGATION PLAN

Date: 14 October 2026

## 1. Approach

Each risk has a defined mitigation with owner, timeline, and evidence gate.

## 2. Critical Risk — Key Person Dependency (O1)

Risk: Founder concentration creates operational and strategic vulnerability.

Mitigation Plan:

| Action | Owner | Timeline | Evidence |
| --- | --- | --- | --- |
| Founder vesting 4 years | Legal | Pre-close | Vesting agreement |
| IP assignment | Legal | Pre-close | Assignment |
| VP Engineering hire | CEO | Month 1-3 | Signed offer |
| Head of Security hire | CEO | Month 2-4 | Signed offer |
| COO hire | CEO | Month 4-6 | Signed offer |
| Document all processes | COO | Ongoing | SOPs |
| Board governance | CEO | Month 1 | Board charter |

Residual Risk: Medium (after Y1)

## 3. High Risk — Long Sales Cycles (C1)

Risk: Banks take 9-18 months; delays revenue.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| Target FinTech first | CRO | Immediate |
| Parallel pipeline (10+ targets) | CRO | Ongoing |
| Pilot template ready | VP Delivery | Month 2 |
| Reference customer strategy | CRO | Month 6-12 |
| Partner-led GTM | CRO | Month 6+ |

Residual Risk: Medium

## 4. High Risk — No Bank POC (S1)

Risk: No bank pilot within 12 months undermines valuation.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| 20 qualified opportunities | CRO | Month 6 |
| 3 design partners | CRO | Month 6 |
| Security pack ready | CISO | Month 3 |
| Bank-ready demo | CTO | Month 2 |
| Executive sponsor | CEO | Ongoing |

Residual Risk: Medium

## 5. High Risk — Insufficient Runway (F1)

Risk: Cash out before Series A.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| Monthly burn control | CFO | Ongoing |
| Milestone-based spending | CEO | Ongoing |
| Revenue by M6 | CRO | Month 6 |
| Series A prep M12 | CEO | Month 12 |
| Reserve buffer | CFO | Ongoing |

Residual Risk: Medium

## 6. Medium Risk — Customer Concentration (C4)

Risk: Over-reliance on few customers.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| Diversify segments | CRO | Y1-Y2 |
| Target 4+ verticals | CRO | Y1 |
| No customer >30% ARR | CRO | Ongoing |

Residual Risk: Low-Medium

## 7. Medium Risk — Data Breach (SEC1)

Risk: Breach damages reputation + regulatory.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| RLS multi-tenancy | CTO | Done |
| Encryption at rest/transit | CTO | Done |
| Independent PenTest | CISO | Month 3 |
| SIEM deployment | CISO | Month 4 |
| IR plan tested | CISO | Month 6 |
| Cyber insurance | CFO | Month 2 |

Residual Risk: Low-Medium

## 8. Medium Risk — Key Hire Attrition (P1)

Risk: Losing key hires damages execution.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| ESOP for all key hires | CEO | Ongoing |
| Competitive comp | COO | Ongoing |
| Culture investment | COO | Ongoing |
| Succession plan | COO | Month 6 |
| Retention bonuses | CFO | Y1-Y2 |

Residual Risk: Low-Medium

## 9. Medium Risk — Regulatory (R4)

Risk: Regulatory audit findings.

Mitigation:

| Action | Owner | Timeline |
| --- | --- | --- |
| Compliance officer hire | CEO | Month 3 |
| Control mapping | CISO | Month 4 |
| Evidence register | CISO | Ongoing |
| Internal audit | CISO | Y2 |
| External audit readiness | CISO | Y2 |

Residual Risk: Low

## 10. Reporting

Monthly: Risk dashboard to ExCo Quarterly: Full register to Board Annual: Independent risk review

Mitigations tracked via Risk Register. Updated monthly.