# 03_Business_Continuity_Plan

HISN Platform

# BUSINESS CONTINUITY PLAN

Date: 14 October 2026 | Version: 1.0

## 1. Purpose

Ensure HISN can continue critical operations during disruption.

## 2. Scope

Critical Business Functions: 1. Platform hosting 2. Customer support 3. Decision processing 4. Billing & collections 5. Payroll 6. Communications

## 3. Business Impact Analysis

| Function | RTO | RPO | Impact if Down |
| --- | --- | --- | --- |
| Platform hosting | 4h | 1h | Critical |
| Decision processing | 4h | 1h | Critical |
| Customer support | 8h | 4h | High |
| Billing | 48h | 24h | Medium |
| Payroll | 72h | 24h | Medium |
| Communications | 24h | 12h | Medium |

## 4. Recovery Strategies

| Function | Strategy |
| --- | --- |
| Platform | Multi-AZ + multi-region failover |
| Data | Continuous replication + backups |
| Support | Remote work + cloud tools |
| Billing | Manual process for short outages |
| Payroll | Offline runbook |
| Communications | Redundant channels |

## 5. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| BCP Coordinator | Overall activation |
| CTO | Technology recovery |
| CISO | Security + compliance |
| CFO | Financial continuity |
| CEO | External communications |
| HR Lead | People continuity |

## 6. Activation Criteria

- Region outage > 2h

- Security incident (SEV1)

- Natural disaster

- Major vendor failure

- Pandemic / health event

## 7. Communication Plan

Internal: - Slack #crisis - Email blast - Conference bridge

External: - Status page - Customer email - Regulatory notification (if required)

## 8. Testing

| Test | Frequency |
| --- | --- |
| Tabletop exercise | Semi-annual |
| DR drill | Annual |
| Backup restore | Quarterly |
| Communication test | Quarterly |

## 9. Documentation

All BCP documents version-controlled: - This plan - Recovery runbooks - Contact lists - Vendor contacts - Evidence log

## 10. Maintenance

Reviewed annually or after: - Major incident - Business change - Organizational change - Regulatory change

BCP is a living document, tested and updated regularly.